Project: Aviation Job Board Portal

Date: July 20, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Continued organizing excel sheets for later use in charting and cataloging user stories since the beginning for final deliverables

- What is planned to be done until the next scrum meeting:

  - Make the necessary technical fixes to the site to have the site running properly and begin working on getting the search page be able to retrieve and populate the job list sidebar with jobs from the database

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - help in documentation

- What is planned to be done until the next scrum meeting:

  - make the needed fixes and final changes in the landing page

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - found django-private messages, and django-postman to potentially use for chats

- What is planned to be done until the next scrum meeting:

  - try to implement the packages previously listed for the chat back end, otherwise, research developing a new model to use

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Company profile page additions

- What is planned to be done until the next scrum meeting:

  - I want to try to make sure if there's any last minute things I need to wrap up

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Reviewed deliverables

- What is planned to be done until the next scrum meeting:

  - Skill page debugging

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Did the html for the employer job application status page.

- What is planned to be done until the next scrum meeting:

  - Work on the job application backend once the other components are pulled from master.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - implement a command that loads jobs from a csv file onto the table

- What is planned to be done until the next scrum meeting:

  - implement my filter engines onto the new search template

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Continue working on job application

- What is planned to be done until the next scrum meeting:

  - Continue working on job application

- What the hurdles are:

  - --