Project: Aviation Job Board Portal

Date: July 21, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Made the technical fixes and started working on getting the search page to retrieve and populate jobs in the job list sidebar from the database

- What is planned to be done until the next scrum meeting:

  - Complete giving the search page the ability to retrieve and populate jobs in the job list section.

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - test html components for responsiveness

- What is planned to be done until the next scrum meeting:

  - keep overseeing changes in regards to the overall styling of both company and search page

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - continued working on chat backend but I think this may be too difficult for me to implement with the time remaining

- What is planned to be done until the next scrum meeting:

  - work with team to discuss current status of project

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Pull and merge master with my branch and push my recent changes to master

- What is planned to be done until the next scrum meeting:

  - I'm gonna meet up with my team and see where we all stand for the final deliverables and the finished project.

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - AWS not making new tables researching solutions

- What is planned to be done until the next scrum meeting:

  - Skill page debugging

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Waited for app status backend code to be pushed to master.

- What is planned to be done until the next scrum meeting:

  - Work on the app status backend code for the user profile.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - implement my filter engines onto the new search template

- What is planned to be done until the next scrum meeting:

  - implement my filter engines onto the new search template

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Continue working on job application

- What is planned to be done until the next scrum meeting:

  - Push what I have so far to the master branch

- What the hurdles are:

  - --