Project: Aviation Job Board Portal

Date: July 22, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Completed making the search page capable of retrieving jobs from the database. Also made the added other things such as having the page display the number of jobs that are retrieved and for individual jobs to display number of days being active

- What is planned to be done until the next scrum meeting:

  - Compile backlog grooming meeting document and begin cataloging work involving user stories for final deliveries

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - setup pgadmin for additional assistance to backend

- What is planned to be done until the next scrum meeting:

  - review said changes for backlog grooming

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - worked with team to discuss current status of project

- What is planned to be done until the next scrum meeting:

  - backlog grooming meeting

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Look at pgadmin to see if all my tables and columns match the models that I worked on.

- What is planned to be done until the next scrum meeting:

  - We're gonna have a backlog groom meeting today. It'll technically be the last one.

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - AWS still not making new tables continuing debugging

- What is planned to be done until the next scrum meeting:

  - Skill page debugging

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Pulled the new application stuff from master and worked on getting the accordions to work right.

- What is planned to be done until the next scrum meeting:

  - Will move application functions to the company page.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - implement my filter engines onto the new search template

- What is planned to be done until the next scrum meeting:

  - implement my filter engines onto the new search template

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Push what I have so far to the master branch

- What is planned to be done until the next scrum meeting:

  - Connect Application status database with front end

- What the hurdles are:

  - --