Project: Aviation Job Board Portal

Date: July 23, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Completed compiling the backlog grooming meeting document and started charting and cataloging all user stories since the beginning in preparation for finalization for the deliverables

- What is planned to be done until the next scrum meeting:

  - Continue charting and cataloging all user stories since the beginning in preparation for finalization for the deliverables

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - I will be working on deliverables from this point onward

- What is planned to be done until the next scrum meeting:

  - fix strange margin issues with side nav

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - created final deliverable document outline and introduction

- What is planned to be done until the next scrum meeting:

  - continue working on final deliverable document

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - I found an issue that I am currently fixing with the banner

- What is planned to be done until the next scrum meeting:

  - I need to fix the banner issues and make sure it's not an issue in the migration files

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Found solution will implement today

- What is planned to be done until the next scrum meeting:

  - Finally get Skill Page working on master

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Added app status functionality.

- What is planned to be done until the next scrum meeting:

  - Will edit the company profile page by adding ux for additional functionality.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - implement my filter engines onto the new search template

- What is planned to be done until the next scrum meeting:

  - make sure each job is connected to a company and ensure that the template changes with each job clicked

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Connect Application status database with front end

- What is planned to be done until the next scrum meeting:

  - Pull the project and continue working on job application

- What the hurdles are:

  - --