Project: Aviation Job Board Portal

Date: July 21, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 5:27 PM EST

End Time: 5:41 PM EST

After discussion, the velocity of the team was re-estimated to be:  152 points/hrs

The following user stories were refined, weighted, and prioritized, ready for being scheduled in the following sprints:

- Redirect Page   #1

  - Old Description: Once a user logs onto the website, they should be redirected to a starting page that's relevant for them.  A job seeker...

  - Old Velocity Points: 60

  - Previous Author(s): Carlos Debasa, Dany Franco, Ryan Pineyro

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 30

  - New Priority: SAME

  - Current Author(s): Carlos Debasa, Dany Franco, Ryan Pineyro

- Sidebar Menu in Home Landing Page   #2

  - Old Description: A user who's logged in should have access to a sidebar with navigation links

  - Old Velocity Points: 20

  - Previous Author(s): Carlos Debasa

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Carlos Debasa

- Decorators for User Groups   #3

  - Old Description: To enforce the use cases between job seekers and employers, decorators which take the form of access rules...

  - Old Velocity Points: 20

  - Previous Author(s): Dany Franco

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Dany Franco

- Technical Fixes to Job Search Page   #4

  - Old Description: Several bugs that cause errors on the job search page need to be fixed

  - Old Velocity Points: 10

  - Previous Author(s): Eric Bazan

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - New Priority: SAME

  - Current Author(s): Eric Bazan

- User Story Documentation Organization   #5

  - Old Description: All the User Story Documents will need to be organized into a directory for the FInal Deliverable that will need to be submitted at the projects deadline

  - Old Velocity Points: 10

  - Previous Author(s): Eric Bazan

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - New Priority: SAME

  - Current Author(s): Eric Bazan

- Introduction and Outline for Final Deliverable Document   #6

  - Old Description: The documents in the final deliverable will include a document that gives a general overview on our project. We should...

  - Old Velocity Points: 20

  - Previous Author(s): Joel Echagarrua

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Joel Echagarrua

- Geolocation Data in Job Post Model  #7

  - Old Description: Job posts will need to hold geolocation data (e.g. latitude, longitude, etc.) based off their addresses to make distance calculations...

  - Old Velocity Points: 10

  - Previous Author(s): Malachi Williams

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - New Priority: SAME

  - Current Author(s): Malachi Williams

- Filter Engine for Job Search Page   #8

  - Old Description: A filter engine which returns search queries with job posts  that are relevant to a users search will need...

  - Old Velocity Points: 30

  - Previous Author(s): Malachi Williams

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 15

  - New Priority: SAME

  - Current Author(s): Malachi Williams

- Back-End Processes for Skills Section in User Profile Page   #9

  - Old Description: Back-end processes that handle the retrieval or a users set of skills from the database will need to be implemented in the back-end layer

  - Old Velocity Points: 10

  - Previous Author(s): Ryan Pineyro

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - New Priority: SAME

  - Current Author(s): Ryan Pineyro

- Back-End Processes for Job Application Statuses   #10

  - Old Description: Small back-end layer processes will need to be implemented that populate the application status section of a user’s...

  - Old Velocity Points: 30

  - Previous Author(s): Ryan Pineyro, Tinghui Zhang

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 15

  - New Priority: SAME

  - Current Author(s): Ryan Pineyro, Tinghui Zhang

- Parse Page   #11

  - Old Description: Once a user uploads their resume, they should be directed to an intermediate page where they are shown...

  - Old Velocity Points: 15

  - Previous Author(s): Ryan Pineyro

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 7

  - New Priority: SAME

  - Current Author(s): Ryan Pineyro

- Section for Application Statuses in User Profile   #12

  - Old Description: A section for application statuses in the HTML page for the user profile page will need to be implemented in order...

  - Old Velocity Points: 20

  - Previous Author(s): Sebastian Rodriguez

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Sebastian Rodriguez

- Improvement to Company Profile Page Design   #13

  - Old Description: The  HTML page for the company profile page should be updated to give the page a better design that enhances the aesthetics...

  - Old Velocity Points: 20

  - Previous Author(s): Sebastian Rodriguez

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Sebastian Rodriguez

- Redirect Function for Looking Up Company Profile Pages from Job Search Page  #14

  - Old Description: A user when clicking on the “company page” button for a job post in the job search page should be redirected to that...

  - Old Velocity Points: 30

  - Previous Author(s): Tinghui Zhang

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 15

  - New Priority: SAME

  - Current Author(s): Tinghui Zhang