Project: Aviation Job Board Portal

Date: July 14, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 5:00 PM EST

End Time: 5:08 PM EST

After discussion, the velocity of the team was estimated to be:  305 points/hrs

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

- Redirect Page   #1

  - Description: Once a user logs onto the website, they should be redirected to a starting page that's relevant for them.  A job seeker should be directed to the job search page, whereas the employer should be redirected to their company profile page. An intermediate page where a user should visit between logging in and going to their intended starting page needs to be created that will handle initiating the redirect based on the type of user that logged in

  - Author: Carlos Debasa, Dany Franco, Ryan Pineyro

  - Velocity Points: 60

- Sidebar Menu in Home Landing Page   #2

  - Description: A user who's logged in should have access to a sidebar with navigation links

  - Author: Carlos Debasa

  - Velocity Points: 20

- Decorators for User Groups   #3

  - Description: To enforce the use cases between job seekers and employers, decorators which take the form of access rules and protective routes will need to be implemented in the back-end layer

  - Author: Dany Franco

  - Velocity Points: 20

- Technical Fixes to Job Search Page   #4

  - Description: Several bugs that cause errors on the job search page need to be fixed

  - Author: Eric Bazan

  - Velocity Points: 10

- User Story Documentation Organization   #5

  - Description: All the User Story Documents will need to be organized into a directory for the FInal Deliverable that will need to be submitted at the projects deadline

  - Author: Eric Bazan

  - Velocity Points: 10

- Introduction and Outline for Final Deliverable Document   #6

  - Description: The documents in the final deliverable will include a document that gives a general overview on our project. We should begin working on fleshing this document by writing an outline (section titles, appendices, etc.) and begin writing the introduction

  - Author: Joel Echagarrua

  - Velocity Points: 20

- Geolocation Data in Job Post Model  #7

  - Description:  Job posts will need to hold geolocation data (e.g. latitude, longitude, etc.) based off their addresses to make distance calculations between locations possible so the job post model must have a fields to hold this data filtering jobs based on location or distances from a location possible for users on the job search page

  - Authors: Malachi Williams

  - Velocity Points: 10

- Filter Engine for Job Search Page   #8

  - Description: A filter engine which returns search queries with job posts  that are relevant to a users search will need to be implemented to make the job searching process straightforward

  - Author: Malachi Williams

  - Velocity Points: 30

- Back-End Processes for Skills Section in User Profile Page   #9

  - Description: Back-end processes that handle the retrieval or a users set of skills from the database will need to be implemented in the back-end layer

  - Author: Ryan Pineyro

  - Velocity Points: 10

- Back-End Processes for Job Application Statuses   #10

  - Description: Small back-end layer processes will need to implemented that populate the application status section of a user’s profile page with the statuses of their job applications

  - Author: Ryan Pineyro, Tinghui Zhang

  - Velocity Points: 30

- Parse Page   #11

  - Description:  Once a user uploads their resume, they should be directed to an intermediate page where they are shown what information the platform's parser has discerned from that user’s resume and be prompted with whether they wish to proceed with that parsed information being edited into their profile.

  - Authors: Ryan Pineyro

  - Velocity Points: 15

- Section for Application Statuses in User Profile   #12

  - Description: A section for application statuses in the HTML page for the user profile page will need to be implemented in order for users to see the status of their submitted applications to job posts they've applied for

  - Author: Sebastian Rodriguez

  - Velocity Points: 20

- Improvement to Company Profile Page Design   #13

  - Description: The  HTML page for the company profile page should be updated to give the page a better design that enhances the aesthetics and usability of the page

  - Author: Sebastian Rodriguez

  - Velocity Points: 20

- Redirect Function for Looking Up Company Profile Pages from Job Search Page  #14

  - Description: A user when clicking on the “company page” button for a job post in the job search page should be redirected to that company profile page. Functions that handle performing this procedure need to be implemented in the back-end layer

  - Author: Tinghui Zhang

  - Velocity Points: 30