Project: Aviation Job Board Portal

Date: July 26, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 5:24 PM EST

End Time: 5:42 PM EST

After a show and tell presentation, the implementation of the following user stories were accepted:

- Redirect Page

  - Description: Once a user logs onto the website, they should be redirected to a starting page that's relevant for them. A job seeker...

- Sidebar Menu in Home Landing Page

  - Description: A user who's logged in should have access to a sidebar with navigation links...

- Decorators for User Groups

  - Description: To enforce the use cases between job seekers and employers, decorators...

- Technical Fixes to Job Search Page

  - Description: Several bugs that cause errors on the job search page need to be fixed...

- User Story Documentation Organization

  - Description: All the User Story Documents will need to be organized into a directory for the FInal Deliverable that will need to be submitted at the project's deadline...

- Introduction and Outline for Final Deliverable Document

  - Description: The documents in the final deliverable will include a document that gives a general overview on our project. We should begin...

- Geolocation Data in Job Post Model

  - Description:  Job posts will need to hold geolocation data (e.g. latitude, longitude, etc.) based off their addresses to make distance calculations...

- Filter Engine for Job Search Page

  - Description: A filter engine which returns search queries with job posts  that are relevant to a users search will need to be implemented...

- Back-End Processes for Skills Section in User Profile Page

  - Description: Back-end processes that handle the retrieval or a users set of skills from the database will need to be implemented in the back-end layer

- Back-End Processes for Job Application Statuses

  - Description: Small back-end layer processes will need to implemented that populate the application status section of a user’s profile page with the statuses of their job

- Parse Page

  - Description:  Once a user uploads their resume, they should be directed to an intermediate page where they are shown what information…

- Section for Application Statuses in User Profile

  - Description: A section for application statuses in the HTML page for the user profile page will need to be implemented in order for users…

- Improvement to Company Profile Page Design

  - Description: The  HTML page for the company profile page should be updated to give the page a better design that enhances the aesthetics…

- Redirect Function for Looking Up Company Profile Pages from Job Search Page

  - Description: A user when clicking on the “company page” button for a job post in the job search page should be redirected to that company profile...