Project: Aviation Job Board Portal

Date: July 28, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 5:00 PM EST

End Time: 5:07 PM EST

After discussion, the velocity of the team was estimated to be:  310

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

- [Final Deliverable] Code File Directory

  - Description: This directory should contain an organized directory of files that make-up our platforms website and include the following files:

    - A README.txt file which explains the directory structure for the code files

    - An SQL file within a “Database” directory that recreates the back-end database (tables, triggers, etc.) that our website uses

  - Authors: ALL TEAM MEMBERS

  - Velocity Points: 64

- [Final Deliverable] Documents Directory

  - Description: This directory will contain all of the project documents composed throughout all development cycles. These documents include the daily meeting documents, the planning meeting documents, the backlog grooming meeting documents, and the review documents. Additional that will be contained in this directory include:

    - A shortcomings/wishlist document that outlines what's attributes/features to the platform are missing and what could be added in future development cycles

    - An installation guide that thoroughly explains the necessary requirements (third-party software, code modules, etc.) and step-by-step instructions for setting up and running the website

    - A user manual that explains how to navigate and use the website

  - Author: ALL TEAM MEMBERS

  - Velocity Points: 64

- [Final Deliverable] Posters Directory

  - Description: This directory will contain all posters from each team member

  - Author: ALL TEAM MEMBERS

  - Velocity Points: 64

- [Final Deliverable] Presentational Slides Directory

  - Description: This directory will contain a powerpoint file that presents the entire project

  - Author: ALL TEAM MEMBERS

  - Velocity Points: 64

- [Final Deliverable] Video Directory

  - Description: This directory will contain an html page that includes links to four videos on this project's designated youtube channel. These four videos cover the following subjects respectively:

    - The Project’s Software Solution

    - How the Project’s Software Solutions is Utilized for each Actor of our Website. Note: This could possibly covered through more than one video

    - Software & Project Installation, Maintenance, and Development Guide

    - The Project Shortcomings and WishList

  - Author: ALL TEAM MEMBERS

  - Velocity Points: 64