Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Baby Feed

Team Members:

Darien Cot

Teriq Douglas

Miguel Herrera

Gregory Joseph

Francis Ventura

Product Owner(s):

Dr. Cristina Palacios

Mentor(s):

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of IFFQ v4.0 (BabyFeed) web application. BabyFeed is an application that allows parents to complete questionnaires and tracking forms to record the nutritional intake of  a child. The recorded data is made available to clinicians for analysis. The data can then be used to make changes to the baby’s dietary regime. The developments in v4.0: Web Deployment, near 100% up-time, Parent User Experience improvement, new Admin edit capabilities to food description and food item order, Static test plan, and user interface improvements.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5￼

Purpose of New System  …………………………………………………..……………………………. 5￼

User Stories￼

Implemented User Stories  ………………………………………….…………………………………..7

Pending User Stories  …………………………………………………………………...………………………………..….. 10￼

Project Plan￼

Hardware and Software Resources  ……………………………………………………………….… 12￼

Sprints Plan  ……………………………………………………………..………………………………………………………. 13￼

Sprint 1  …………………………………………………………………………………………………………………………... 13

Sprint 2  …………………………………………………………………………………………………………………………... 13

Sprint 3  …………………………………………………………………………………………………………………………... 14

Sprint 4  …………………………………………………………………………………………………………………………... 15

Sprint 5  …………………………………………………………………………………………………………………………... 16

Sprint 6  …………………………………………………………………………………………………………………………... 17

Sprint 7  …………………………………………………………………………………………………………………………... 18￼

System Design￼

Architectural Patterns  …………………………………………………………………………………………………..  20￼

System and Subsystem Decomposition  …………………………………………………………………………….…￼21

Deployment Diagram  …………………………………………………………………………………………………….…...￼22

Design Patterns  ………………………………………………………………………………………………………….…....￼22

System Validation  …………………………………………………………………………………………………………………….￼23

Glossary  ………………………………………………………………………………………………………………………………….￼37

Appendix  ………………………………………………………………………………………………………………………………….￼38

Appendix A - UML Diagrams  ……………………………………………………………………………………………….￼38

Static UML Diagrams  ……………………………………………………………………………………………………….￼38

Dynamic UML Diagrams  …………………………………………………………………………………………………..￼40

Appendix B - User Interface Design  …………………………………………………………………………….…...￼52

Appendix C - Sprint Review Reports  …………………………………………………………………………...……￼69

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………￼74

References ……………………………………………………………………………………………………………………...………...￼80

# Introduction

Infants require a special nutritional care to guarantee their progress toward wellness and healthy growth. Several diseases can be avoided by implementing an appropriate diet that follows the proper recommendations. The first two years of life are critical in the infant life to develop healthy dietary patterns [1]. A healthy diet in the early time of an infant's life can help to reduce the risk of getting different chronic diseases later in adulthood, including obesity [2].

Nowadays, there are tools available for the calculation of infant nutrition but most of them are outdated and not validated. The few tools that are validated are very limited and do not include the many new infant foods introduced in the market in recent years. The assessment of infant diet by clinicians and pediatricians remains cumbersome.

At the FIU Department of Dietetics and Nutrition, Dr. Cristina Palacios and her team have created and validated an Infant Food Frequency Questionnaire (2015) that gives the necessary tools to guarantee an appropriate assessment of infant’s nutrition. This tool has called the attention of many colleagues, researchers and parents within the professional community.

## Current System

Version 1.0 of this program was implemented to provide a software solution to gather answers from parents through an online version of the questionnaire that was previously being filled out as a Word Document. Version 2.0 was implemented to add the Administrative Portal and to display the nutrients breakdown in a popup window. The Admin Portal gives admins the power to add, modify and delete the food items that are included in the questionnaires and also the nutrient values for each one of them. Version 3.0 implemented the Parent and Clinician Portals to the program. The Clinician Portal Clinician contains the recommendations for food and nutrients generated by the systems based on the predetermined recommended values provided by Dr. Palacios and the responses that parents have submitted. The Tracker History page displays all tracker histories made by all parents. Version 4.0 implemented UI changes to all portals and added new minor functionalities to the Admin Portal.

## Purpose of New System

The purpose of version 4.0 was to get the web application up and running by deploying it on Microsoft’s Azure services and to migrate all persistent data to a secure remote database. In addition to UI changes, the Admin Portal can now manage questionnaires by deciding the order of questions as they appear on the Clinician and Parent Portals and by editing the descriptions of foods.

# User Stories

Implemented User Stories

- (0 - 1) Project Set-Up: As a team member, I’d like to have a location to log our SCRUM documentation so that the entire team is aware of the tasks I’m currently doing and the tasks that they are responsible for as well

- (0 – 2) Project Set-Up (Software): As a team member, I’d like to have the local environment set up so that I am able to work on my project.

  - Acceptance criteria

    - Food Items Service runs locally

    - User Service runs locally

    - Questionnaire Service runs locally

    - Authentication Service runs locally

    - Web app runs locally consuming local services

- (0 - 3) Project Set-Up (Database and Collections): As a team member, I’d like to have the local copy of the mongo database along with all required collections and documents set up so that the I am able to have access to a starting set of data

  - Acceptance criteria

    - MongoDB server runs locally

    - MongoDB server has seed data

- (0 - 4) Project Set-Up (Cloud Applications): As a team member, I’d like to have a sample github repository and an microsoft azure account setup so that I can understand how we will be deploying our dev application

- (1 -1) Azure Set-Up (Database and Collections): As a team member, I’d like to have a MongoDB instance deployed and populated in Azure so that our application that will be deployed to the cloud can communicate with it

  - Acceptance criteria

    - MongoDB server is deployed to Azure

    - MongoDB server in Azure has seed data

- (1 - 2) Azure Set-Up (Front End): As a team member, I’d like to have an Angular web app deployed in Azure so that our applications frontend can be accessed from any browser

  - Acceptance criteria

    - Web application is deployed to Azure

    - Web application is accessible over the internet

    - Web application is accessible from any browser

- (1 - 3) Azure Set-Up (Back End): As a team member, I’d like to have the Web Authentication NodeJS service deployed in Azure so that our front end can authenticate user logins

  - Acceptance criteria

    - Authentication Service is deployed to Azure

    - Authentication Service is accessible over the internet

    - Authentication Service is connected to the central MongoDB

- (1 - 4) Azure Set-Up (Back End): As a team member, I’d like to have the Food Java Spring service deployed in Azure so that our application can communicate to the food service

  - Acceptance criteria

    - Food Items Service is deployed to Azure

    - Food Items Service is accessible over the internet

    - Food Items Service is connected to the central MongoDB

    - Web application can access the Food Items Service

- (1 - 5) Azure Set-Up (Back End): As a team member, I’d like to have the Questionnaire Java Spring service deployed in Azure so that our application can communicate to the questionnaire service

  - Acceptance criteria

    - Questionnaire Service is deployed to Azure

    - Questionnaire Service is accessible over the internet

    - Questionnaire Service is connected to the central MongoDB

- (1 -6) Azure Set-Up (Back End): As a team member, I’d like to have the User Java Spring service deployed in Azure so that our application can communicate to the user service

  - Acceptance criteria

    - User Service is deployed to Azure

    - User Service is accessible over the internet

    - User Service is connected to the central MongoDB

- (2-1) Deployment (Azure): As a team member, I’d like to enable CORS and test every service we have successfully deployed to azure.

  - Acceptance criteria

    - Web application can access the Food Item Service

    - Web application can access the Questionnaire Service

    - Web application can access the Authentication Service

    - Web application can access the User Service

- (2-2) Deployment (Github): As a team member, I’d like to fork all the current repost into Dr. Palacios Github account and use those for our work moving forward.

  - Acceptance criteria

    - All developers have a fork of official Baby Feed GitHub repository

- (3-1) UI Enhancement (Login View): As a baby feed user, I’d like to properly see any error message notification displayed in the login form when I incorrectly submit a username/password combination

  - Acceptance criteria

    - An error message is displayed when the username input is empty

    - An error message is displayed when the password input is empty

    - An error message is displayed when login fails

    - A loading indicator is displayed while login is in process

- (3-3) UI Enhancement (Logo): As a baby feed user, I’d like to see the logo appear on the login page and the questionnaire page

- (4-1)  Documentation (Spring Deployment): As a team member, I’d like to have a clear document detailing all the steps necessary to deploy all java spring related services.

  - Acceptance criteria

    - Documentation describes Spring Boot services deployment process

- (4-2) Documentation (Angular Deployment): As a team member, I’d like to have a clear document detailing all the steps necessary to deploy the angular web app service.

  - Acceptance criteria

    - Documentation describes Angular web app deployment process

- (4-3) Documentation (NodeJS Deployment): As a team member, I’d like to have a clear document detailing all the steps necessary to deploy the nodejs authentication service.

  - Acceptance criteria

    - Documentation describes Authentication Service deployment process

- (5-1) Test Plan (Admin Perspective): As a team member and PO, I’d like to have a clear static document that goes through the workflows of an Administrator of the application is expected to have.

- (5-2) Test Plan (Clinicians Perspective): As a team member and PO, I’d like to have a clear static document that goes through the workflows of a Clinician of the application is expected to have.

- (5-3) Test Plan (Patients Perspective): As a team member and PO, I’d like to have a clear static document that goes through the workflows of a Patient of the application is expected to have.

- (6-1) Questionnaire Enhancements (Admin UI): As a baby feed admin user, I’d like to edit the text of the food item description which show up as the recommendations in the parent portal

  - Acceptance criteria

    - Food Item Service API allows editing of food descriptions

    - Web application allows editing of food descriptions

- (6-2) Questionnaire Enhancements (Admin UI): As a baby feed admin user, I’d like to adjust the order of the questions in the questionnaire

- (6-3) Questionnaire Enhancements (Admin UI): As a baby feed admin user, I’d like to see the current Recommendations moved to the Questionnaire Results as a separate button in the table

- (6-4) Questionnaire Enhancements (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see the correct order of the questions

- (6-5) Recommendations Enhancements (Parent UI): As a baby feed parent, I’d like to have a better user experience when submitting the questionnaire by showing better error handling and displaying what is a required input easier.

- (6-6) Questionnaire Enhancements (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see the current Recommendations moved to the Questionnaire Results as a separate button in the table

- 6-7 Questionnaire Enhancements (Backend and UI): As a baby feed user, from the parent portal, I’d like to not have to input the questionnaire-id when submitting a questionnaire so I don’t need a clinician to provide one in advance

  - Acceptance criteria

    - Generate a unique questionnaire id before submitting the data

    - Create a new questionnaire with the generated id when submitting the data

    - Update questionnaire state when submitting the data

    - Link the results to the generated questionnaire id

- (6-8) Questionnaire Enhancements (Backend): As a team member, I’d like to manage ordering of the questionnaire using the food items as the objects

- (6-9) Questionnaire Enhancements (Backend and Parent/Clinician UI): As a baby feed parent or clinician, I’d like to manage additional recommendations made for each questionnaire

- (6-10) Recommendations Enhancements (Backend): As a team member, I’d like to manage the food description exposing an endpoint and connecting it to mongo in the spring service

  - Acceptance criteria

    - Food Item Service has an API endpoint to update food descriptions

- (7-1) Platform Management (Database): As a team member, I’d like to generate and setup a new mongo database for our services and update the connection strings for each service

  - Acceptance criteria

    - MongoDB is deployed to Atlas cloud services

    - MongoDB in Atlas cloud services is populated with seed data

    - Food Item Service connects to the new MongoDB instance

    - User Service connects to the new MongoDB instance

    - Questionnaire Service connects to the new MongoDB instance

    - Authentication Service connects to the new MongoDB instance

- (8-1) Recommendations Enhancements (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see a better way to get additional validation and a better user experience when selecting categories for recommendations at the top of the page

- 9-1 Production Deployment (Mongo Atlas Setup): As a team member, I’d like to host a MongoDB instance to the new Atlas account provided our PO

  - Acceptance criteria

    - MongoDB instance is accessible over the internet

    - MongoDB instance is populated with base Baby Feed data

    - MongoDB instance runs on PO’s Atlas account

- (9-2) Production Deployment (Service Maintenance): As a team member, I’d like to update all of the services that connect to MongoDB with the updated connection string from Story 9-1

  - Acceptance criteria

    - Food Item Service connects to the new MongoDB instance

    - User Service connects to the new MongoDB instance

    - Questionnaire Service connects to the new MongoDB instance

    - Authentication Service connects to the new MongoDB instance

- (9-3) Production Deployment (Data Validation): As a team member, I’d like to update all original data in every service to be seeded upon starting the service for the first time (Pediasure)

  - Acceptance criteria

    - Food items data, including Pediasure, is seeded in the DB on service start

    - Food nutrients data is seeded in the DB on service start

    - Food descriptions is seeded in the DB on service start

    - Food recommendations is seeded in the DB on service start

    - Default user’s data is seeded in the DB on service start

    - Default clinic’s data is seeded in the DB on service start

- 9-4 Production Deployment (Spring Service): As a team member, I’d like to deploy the Food Item Service to the new Azure account provided by our PO

  - Acceptance criteria

    - Food Items Service is accessible over the internet

    - Food Items Service is connected to the central MongoDB

- 9-5 Production Deployment (Web App): As a team member, I’d like to deploy the Web App to the new Azure account provided by our PO

  - Acceptance criteria

    - Web App is accessible over the internet

    - Web App runs on PO’s Azure account

- 9-6 Production Deployment (Spring Service): As a team member, I’d like to deploy the User Service to the new Azure account provided by our PO

  - Acceptance criteria

    - User Service is accessible over the internet

    - User Service is connected to the central MongoDB

    - User Service runs on PO’s Azure account

- 9-7 Production Deployment (Spring Service): As a team member, I’d like to deploy the Questionnaire Service to the new Azure account provided by our PO

  - Acceptance criteria

    - Questionnaire Service is accessible over the internet

    - Questionnaire Service is connected to the central MongoDB

    - Questionnaire Service runs on PO’s Azure account

- 9-8 Production Deployment (NodeJS Service): As a team member, I’d like to deploy the Authentication Service to the new Azure account provided by our PO

  - Acceptance criteria

    - Authentication Service is accessible over the internet

    - Authentication Service is connected to the central MongoDB

    - Authentication Service runs on PO’s Azure account

- (10-1) Nutrient Enhancements (Parent/Clinician UI and Food Item Service): As a babyfeed user, I’d like to click on the nutrients button in the questionnaire results and display the correct content of the popup

  - Acceptance criteria

    - Nutrients popup displays calculations for questionnaire results

- (11-1) Tracking Enhancements (Parent UI): As a babyfeed parent, I’d like to see a notification above the “Infant Age in Months” input that displays instructions. For example “Please complete the tracking once a week

  - Acceptance criteria

    - Above from the infant age form input the notification should be a displayed

- (11-2) Tracking Enhancements (Parent UI and Database Changes): As a babyfeed parent, I’d like to see the correct question information after entering the infant age.  (Age’s 0-5 months and age’s 13-24 months display correctly)

  - Acceptance criteria

    - After inputting the infants age, the tracking information should display correctly

- (12-1) UI Maintenance (Parent UI): As a babyfeed parent, I’d like to see the additional feedback box displayed without clicking the feedback button.

  - Acceptance criteria

    - Feedback area should be displayed by default

- (12-2) UI Maintenance (Admin UI): As a baby feed admin user, I’d like to adjust the order of the questions in the questionnaire using a drag and drop with the pointer changing design

  - Acceptance criteria

    - The hover over pointer should change when attempting to drag and drop

- (12-3) UI Maintenance (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see the correct order of the questions and document the difference between the primary/secondary questionnaire groups

  - Acceptance criteria

    - Display the order of the questions of the primary and secondary groups

- (12-4) UI Maintenance (Logo/Favicon): As a baby feed user, I'd like to upload the logo and favicon into the codebase to use a permanent static image

  - Acceptance criteria

    - The logo and favicon should be static images and not remote img src

- (13-1) Tracking Hotfix (Parent/Clinician UI): As a baby feed user, I’d like to see the first group in the selection to be 0-6 months (inclusive)

- (13-2) Nutrients Hotfix (Admin UI): As a baby feed user, I’d like to display the nutrients dialog under the questionnaire results table (ffq history)

- (13-3) UI Maintenance (Admin UI): As a baby feed admin user, I’d like to adjust the order of the questions in the questionnaire using a drag and drop with the pointer changing design

- (14-1) Data Entry (Mongo DB and Service Default Items): As a team member, I’d like to update the mongo food description collection to reflect what is in the document provided by our PO and update the food item service initial seed data.

- (15-1) Nutrients Enhancement (Parent, Clinician and Admin UI): As a team member, I’d like to create either mongo document changes or sorting within the code changes to reflect the correct order of Nutrients

- (16-1) Final Deployment (Every Service): As a team member, I’d like to spin up a final deployment for every service

- (16-2) Final Documentation (Validation and Deployment): As a team member, I’d like to document final validation, deployment any shortcomings documentation

- (17-1) UML (Questionnaire): As a team member, I’d like to create use case, class, and

sequence diagrams for the feature submitting a questionnaire

- (17-2) UML (Additional Feedback): As a team member, I’d like to create use case, class, and sequence diagrams for the feature submitting additional feedback on a questionnaire result.

- (17-3) UML (Viewing Recommendations): As a team member, I’d like to create use case, class, and sequence diagrams for the feature to view ffq recommendations.

- (17-4) UML (Questionnaire Order): As a team member, I’d like to create use case, class,and sequence diagrams for the feature to order food item descriptions

- (17-5) UML (): As a team member, I’d like to create use case, class, and sequence diagrams for the feature to

- (18-1) Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable.

- (18-2) Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable.

- (18-3)  Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable.

- (18-4) Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable.

- (18-5) Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable.

- (19-1) Video Presentation (Introduction): As a team member, I’d like to record a baby feed video presentation capturing the introduction of the system.

- (19-2) Video Presentation (Admin/Parent): As a team member, I’d like to record a baby feed video presentation capturing the Admin and Parent actors of the system.

- (19-3) Video Presentation (Clinician): As a team member, I’d like to record a baby feed video presentation capturing the Clinician actor of the system.

- (19-4) Video Presentation (Installation/Maintenance): As a team member, I’d like to record a baby feed video presentation capturing the installation, maintenance, and deployment of the project

- (19-5) Video Presentation (Shortcomings): As a team member, I’d like to record a baby feed video presentation capturing the shortcomings and missing features of the project

- (20-1) PowerPoint Presentation (Final Draft): As a team member, I’d like to compile and validate the final powerpoint presentation for baby feed summer 2020 senior project.

- (21-1) Final Deliverable (Final Draft): As a team member, I’d like to compile and validate the final deliverable with all required artifacts.

- (21-2) Final Document (Final Draft): As a team member, I’d like to compile and validate the final document with all required content.

Pending User Stories

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

Software

Spring-Boot - v.2.0

Java – JDK 11

Maven – v.3.6

Git

Visual Studio Code

IntelliJ IDEA

MongoDB – v.4

MongoDB Compass Community

Studio 3T

Node JS – v.12

Angular – v.7.3

Postman

## Sprints Plan

Sprint #: 1

Date: 05/21/20

Product Owner: Dr. Cristina Palacios

Scrum Master: Miguel Herrera

Stories Pulled Into Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 0 - 1 | Project Set-Up: As a team member, I’d like to have a location to log our SCRUM documentation so that the entire team is aware of the tasks I’m currently doing and the tasks that they are responsible for as well. | Completed | Everyone | 1 |
| 0 - 2 | Project Set-Up (Software): As a team member, I’d like to have the local environment set up so that I am able to work on my project. | Completed | Everyone | 3 |
| 0 - 3 | Project Set-Up (Database and Collections): As a team member, I’d like to have the local copy of the mongo database along with all required collections and documents set up so that the I am able to have access to a starting set of data | Completed | Everyone | 2 |
| 0 - 4 | Project Set-Up (Cloud Applications): As a team member, I’d like to have a sample github repository and an microsoft azure account setup so that I can understand how we will be deploying our dev application | Completed | Everyone | 3 |
| 1 - 1 | Azure Set-Up (Database and Collections): As a team member, I’d like to have a MongoDB instance deployed and populated in Azure so that our application that will be deployed to the cloud can communicate with it | Completed | Darien | 3 |
| 1 - 2 | Azure Set-Up (Front End): As a team member, I’d like to have an Angular web app deployed in Azure so that our applications frontend can be accessed from any browser | Completed | Miguel | 5 |
| 1 - 3 | Azure Set-Up (Back End): As a team member, I’d like to have the Web Authentication NodeJS service deployed in Azure so that our front end can authenticate user logins | Completed | Greg | 5 |
| 1 - 4 | Azure Set-Up (Back End): As a team member, I’d like to have the Food Java Spring service deployed in Azure so that our application can communicate to the food service | Completed | Teriq | 5 |
| 1 - 5 | Azure Set-Up (Back End): As a team member, I’d like to have the Questionnaire Java Spring service deployed in Azure so that our application can communicate to the questionnaire service | Completed | Francis | 5 |
| 1 - 6 | Azure Set-Up (Back End): As a team member, I’d like to have the User Java Spring service deployed in Azure so that our application can communicate to the user service | Completed | Darien | 5 |

*ID Naming Convention: (Feature #) – (Task #), where Feature # is like
    0 = Getting Started, 1 = Feature 1, etc.

Sprint Goal: What are items/concepts that you hope to accomplish in this sprint?

- Team can meet in person and have their entire development environment set-up.

- Development stack is selected, stories and documentation are written.

- Team members can deploy the full application on any local machine

- Team members can deploy the full application on azure cloud

 

Total Estimated Velocity: 37

___________________________________________________________________________________________

 

Reference to Sprint: 

https://trello.com/b/M4Ebxuuy/baby-feed-sprint-1

#### Sprint #: 2

Date: 06/01/20

Product Owner: Dr. Cristina Palacios

Scrum Master: Miguel Herrera

Stories Pulled Into Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 2-1 | Deployment (Azure): As a team member, I’d like to enable CORS and test every service we have successfully deployed to azure. | Completed | Everyone | 8 |
| 2-2 | Deployment (Github): As a team member, I’d like to fork all the current repost into Dr. Palacios Github account and use those for our work moving forward. | Completed | Everyone | 5 |
| 3-1 | UI Enhancement (Login View): As a baby feed user, I’d like to properly see any error message notification displayed in the login form when I incorrectly submit a username/password combination | Completed | Darien | 5 |
| 3-2 | UI Enhancement (Loading): As a baby feed user, I’d like to properly see a loading image when the page is rendering or submitting anything | Completed | Francis | 5 |
| 3-3 | UI Enhancement (Logo): As a baby feed user, I’d like to see the logo appear on the login page and the questionnaire page | Completed | Greg | 3 |
| 4-1 | Documentation (Spring Deployment): As a team member, I’d like to have a clear document detailing all the steps necessary to deploy all java spring related services. | Completed | Darien | 3 |
| 4-2 | Documentation (Angular Deployment): As a team member, I’d like to have a clear document detailing all the steps necessary to deploy the angular web app service. | Completed | Miguel | 3 |
| 4-3 | Documentation (NodeJS Deployment): As a team member, I’d like to have a clear document detailing all the steps necessary to deploy the nodejs authentication service. | Completed | Darien | 3 |
| 5-1 | Test Plan (Admin Perspective): As a team member and PO, I’d like to have a clear static document that goes through the workflows of an Administrator of the application is expected to have. | Completed | Teriq | 5 |
| 5-2 | Test Plan (Clinicians Perspective): As a team member and PO, I’d like to have a clear static document that goes through the workflows of a Clinician of the application is expected to have. | Completed | Greg | 5 |
| 5-3 | Test Plan (Patients Perspective): As a team member and PO, I’d like to have a clear static document that goes through the workflows of a Patient of the application is expected to have. | Completed | Francis | 5 |

*ID Naming Convention: (Feature #) – (Task #), where Feature # is like   0 = Getting Started, 1 = Feature 1, etc.

Sprint Goal: What are items/concepts that you hope to accomplish in this sprint?

- Team can meet to go over the full deployment of the BabyFeed application

- Team can go over with our PO the list of todos that can be created for the Completed

- Development in Azure are working for all team members to deploy code changes

- Generate deployment documentations for all services

- Generate test plans for the workflows of an Administrator, Clinician, and Patient

 

Total Estimated Velocity: 38

 

Reference to Sprint: 

https://trello.com/b/t8hze0ei/baby-feed-sprint-2

#### Sprint #: 3

Date: 06/15/20

Product Owner: Dr. Cristina Palacios

Scrum Master: Miguel Herrera

Stories Pulled Into Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 6-1 | Questionnaire Enhancements (Admin UI): As a baby feed admin user, I’d like to edit the text of the food item description which show up as the recommendations in the parent portal | Completed | Greg | 8 |
| 6-2 | Questionnaire Enhancements (Admin UI): As a baby feed admin user, I’d like to adjust the order of the questions in the questionnaire | Completed | Teriq | 8 |
| 6-3 | Questionnaire Enhancements (Admin UI): As a baby feed admin user, I’d like to see the current Recommendations moved to the Questionnaire Results as a separate button in the table | Completed | Francis | 5 |
| 6-4 | Questionnaire Enhancements (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see the correct order of the questions | Completed | Francis | 5 |
| 6-5 | Recommendations Enhancements (Parent UI): As a baby feed parent, I’d like to have a better user experience when submitting the questionnaire by showing better error handling and displaying what is a required input easier. | Completed | Greg | 8 |
| 6-6 | Questionnaire Enhancements (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see the current Recommendations moved to the Questionnaire Results as a separate button in the table | Completed | Francis | 5 |
| 6-7 | Questionnaire Enhancements (Backend and All UIs): As a baby feed parent or clinician user, I’d like to not have to input the questionnaire-id. | Completed | Darien | 13 |
| 6-8 | Questionnaire Enhancements (Backend): As a team member, I’d like to manage ordering of the questionnaire using the food items as the objects | Completed | Teriq | 8 |
| 6-9 | Questionnaire Enhancements (Backend and Parent/Clinician UI): As a baby feed parent or clinician, I’d like to manage additional recommendations made for each questionnaire | Completed | Miguel | 13 |
| 6-10 | Recommendations Enhancements (Backend): As a team member, I’d like to manage the food description exposing an endpoint and connecting it to mongo in the spring service | Completed | Darien | 8 |
| 7-1 | Platform Management (Database): As a team member, I’d like to generate and setup a new mongo database for our services and update the connection strings for each service | Completed | Everyone | 5 |
| 8-1 | Recommendations Enhancements (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see a better way to get additional validation and a better user experience when selecting categories for recommendations at the top of the page | Completed | Francis | 5 |

*ID Naming Convention: (Feature #) – (Task #), where Feature # is like   0 = Getting Started, 1 = Feature 1, etc.

Sprint Goal: What are items/concepts that you hope to accomplish in this sprint?

- Change the Questionnaire ID generation to provide more flexibility to the system

- Create a way to administer the ordering of the questions and display the updated order

- Create a new Additional Recommendations feature that ties to questionnaires

- Create, setup and migrate the mongodb to a free alternative and update all services

 

Total Estimated Velocity: 82

 

Reference to Sprint: 

https://trello.com/b/AEDGO23J/baby-feed-sprint-3

#### Sprint #: 4

Date: 06/30/20

Product Owner: Dr. Cristina Palacios

Scrum Master: Miguel Herrera

Stories Pulled Into Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 9-1 | Production Deployment (Mongo Atlas Setup): As a team member, I’d like to run all the services via Docker containers within the VM | Completed | Everyone | 5 |
| 9-2 | Production Deployment (Service Maintenance): As a team member, I’d like to update all of the services that connect to MongoDB with the updated connection string from Story 9-1 | Completed | Everyone | 5 |
| 9-3 | Production Deployment (Data Validation): As a team member, I’d like to update all original data in every service to be seeded upon starting the service for the first time (Pediasure) | Completed | Darien | 5 |
| 9-4 | Production Deployment (Spring Service): As a team member, I’d like to deploy the Food Item Service to the new Azure account provided by our PO | Completed | Darien | 8 |
| 9-5 | Production Deployment (Web App): As a team member, I’d like to deploy the web app to the new Azure account provided by our PO | Completed | Miguel | 8 |
| 9-6 | Production Deployment (Spring Service): As a team member, I’d like to deploy the Questionnaire Service to the new Azure account provided by our PO | Completed | Francis | 8 |
| 9-7 | Production Deployment (Spring Service): As a team member, I’d like to deploy the User Service to the new Azure account provided by our PO. | Completed | Darien | 8 |
| 9-8 | Production Deployment (NodeJS Service): As a team member, I’d like to deploy the Authentication Service to the new Azure account provided by our PO | Completed | Darien | 8 |
| 10-2 | Nutrient Enhancements (Parent/Clinician UI and Food Item Service): As a babyfeed user, I’d like to click on the nutrients button in the questionnaire results and display the correct content of the popup | Completed | Francis | 13 |
| 11-1 | Tracking Enhancements (Parent UI): As a babyfeed parent, I’d like to see a notification above the “Infant Age in Months” input that displays instructions. For example “Please complete the tracking once a week” | Completed | Greg | 3 |
| 11-2 | Tracking Enhancements (Parent UI and Database Changes): As a babyfeed parent, I’d like to see the correct question information after entering the infant age. (Age’s 0-5 months and age’s 13-24 months display correctly) | Completed | Greg | 13 |
| 12-1 | UI Maintenance (Parent UI): As a babyfeed parent, I’d like to see the additional feedback box displayed without clicking the feedback button. | Completed | Miguel | 3 |
| 12-2 | UI Maintenance (Admin UI): As a baby feed admin user, I’d like to adjust the order of the questions in the questionnaire using a drag and drop with the pointer changing design | Pushed to Next Sprint | Teriq | 5 |
| 12-3 | UI Maintenance (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see the correct order of the questions and document the difference between the primary/secondary questionnaire groups | Completed | Francis | 5 |
| 12-4 | UI Maintenance (Logo/Favicon): As a baby feed user, I'd like to upload the logo and favicon into the codebase to use a permanent static image | Completed | Miguel | 3 |

*ID Naming Convention: (Feature #) – (Task #), where Feature # is like   0 = Getting Started, 1 = Feature 1, etc.

Sprint Goal: What are items/concepts that you hope to accomplish in this sprint?

- Move every service into the POs Azure account and point each repo to the new POs Github

- Move MongoDB to the POs own Mongo Atlas and update services

- Develop enhancements for Nutrients component

- Develop enhancements for Tracking component

- Update final seed data for all services

 

Total Estimated Velocity: 100

 

Reference to Sprint: 

https://trello.com/b/Iw1Hcmx2/baby-feed-sprint-4

#### Sprint #: 5

Date: 07/14/20

Product Owner: Dr. Cristina Palacios

Scrum Master: Miguel Herrera

Stories Pulled Into Sprint (This sprint is only one week)

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 13-1 | Tracking Hotfix (Parent/Clinician UI): As a baby feed user, I’d like to see the first group in the selection to be 0-6 months (inclusive) | Completed | Greg | 5 |
| 13-2 | Nutrients Hotfix (Admin UI): As a baby feed user, I’d like to display the nutrients dialog under the questionnaire results table (ffq history) | Completed | Darien | 8 |
| 13-3 | Recommendation Hotfix (Admin UI): As a baby feed admin, I’d like to see the recommendation images in smaller size to display each recommendation proportional | Completed | Greg | 5 |
| 13-3 | UI Maintenance (Admin UI): As a baby feed admin user, I’d like to adjust the order of the questions in the questionnaire using a drag and drop with the pointer changing design | Completed | Teriq | 8 |
| 14-1 | Data Entry (Mongo DB and Service Default Items): As a team member, I’d like to update the mongo food description collection to reflect what is in the document provided by our PO and update the food item service initial seed data. | Completed | Miguel | 8 |
| 15-1 | Nutrients Enhancement (Parent, Clinician and Admin UI): As a team member, I’d like to create either mongo document changes or sorting within the code changes to reflect the correct order of Nutrients | Completed | Francis | 8 |
| 16-1 | Final Deployment (Every Service): As a team member, I’d like to spin up a final deployment for every service | Completed | Everyone | 15 |
| 16-2 | Final Documentation (Validation and Deployment): As a team member, I’d like to document final validation, deployment any shortcomings documentation | Completed | Everyone | 15 |

*ID Naming Convention: (Feature #) – (Task #), where Feature # is like   0 = Getting Started, 1 = Feature 1, etc.

Sprint Goal: What are items/concepts that you hope to accomplish in this sprint?

- Finalize any remaining hotfixes for enhancements made to this project

- Add additional data entry to certain mongo collections

- Change image size in recommendations

Total Estimated Velocity: 72

Reference to Sprint:

https://trello.com/b/VWLKOeeF/baby-feed-sprint-5

#### Sprint #: 6

Date: 07/27/20

Product Owner: Dr. Cristina Palacios

Scrum Master: Miguel Herrera

Stories Pulled Into Sprint (Final Deliverable)

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 17-1 | UML (Questionnaire): As a team member, I’d like to create use case, class, and sequence diagrams for the feature submitting a questionnaire. | Completed | Darien | 5 |
| 17-2 | UML (Additional Feedback): As a team member, I’d like to create use case, class, and sequence diagrams for the feature submitting additional feedback on a questionnaire result. | Completed | Miguel | 5 |
| 17-3 | UML (Viewing Recommendations): As a team member, I’d like to create use case, class, and sequence diagrams for the feature to view ffq recommendations. | Completed | Francis | 5 |
| 17-4 | UML (Viewing Recommendations): As a team member, I’d like to create use case, class, and sequence diagrams for the feature to order food item descriptions | Completed | Teriq | 5 |
| 17-5 | UML (): As a team member, I’d like to create use case, class, and sequence diagrams for the feature to update descriptions | Completed | Greg | 5 |
| 18-1 | Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable. | Completed | Darien | 8 |
| 18-2 | Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable. | Completed | Miguel | 8 |
| 18-3 | Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable. | Completed | Francis | 8 |
| 18-4 | Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable. | Completed | Teriq | 8 |
| 18-5 | Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable. | Completed | Greg | 8 |
| 19-1 | Video Presentation (Introduction): As a team member, I’d like to record a baby feed video presentation capturing the introduction of the system. | Completed | Miguel | 5 |
| 19-2 | Video Presentation (Admin/Parent): As a team member, I’d like to record a baby feed video presentation capturing the Admin and Parent actors of the system. | Completed | Greg | 5 |
| 19-3 | Video Presentation (Clinician): As a team member, I’d like to record a baby feed video presentation capturing the Clinician actor of the system. | Completed | Francis | 5 |
| 19-4 | Video Presentation (Installation/Maintenance): As a team member, I’d like to record a baby feed video presentation capturing the installation, maintenance, and deployment of the project | Completed | Darien | 5 |
| 19-5 | Video Presentation (Shortcomings): As a team member, I’d like to record a baby feed video presentation capturing the shortcomings and missing features of the project | Completed | Teriq | 5 |
| 20-1 | PowerPoint Presentation (Final Draft): As a team member, I’d like to compile and validate the final powerpoint presentation for baby feed summer 2020 senior project. | Completed | Everyone | 5 |
| 21-1 | Final Deliverable (Final Draft): As a team member, I’d like to compile and validate the final deliverable with all required artifacts. | Completed | Everyone | 5 |
| 21-2 | Final Document (Final Draft): As a team member, I’d like to compile and validate the final document with all required content. | Completed | Everyone | 5 |

*ID Naming Convention: (Feature #) – (Task #), where Feature # is like   0 = Getting Started, 1 = Feature 1, etc.m

Sprint Goal: What are items/concepts that you hope to accomplish in this sprint?

- UML diagrams

- Poster Boards

- Video Presentation

- PowerPoint Presentation

- Final Deliverable

Total Estimated Velocity: 105

Reference to Sprint:

https://trello.com/b/AgdacAHY/baby-feed-sprint-6

System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

System Design Diagram

## Architectural Patterns

There are multiple patterns used in this project:

- Client/Server

  - Between the web portal and nodejs authentication service

- Microservice

  - Separation of concern with the three different java spring services

## Deployment Diagram

# System Validation

4.1 Parent Test Set

| Test case name | Parent_Login_1 |
| --- | --- |
| Entry condition | User navigates to application website, and the system displays login screen. |
| Flow of events | - Parent enters username and password. - Request is sent to the authentication service which maintains a reference to the database and validates the user. - After user authentication given proper credentials user is directed to the parent portal. - The parent portal displays the all the tabs with their proper information. |
| Exit Condition | User is logged into parent portal. |

| Test case name | Parent_Login_2 |
| --- | --- |
| Entry condition | User navigates to application website, and the system displays login screen. |
| Flow of events | - Parent enters username and password. - Request is sent to the authentication service which maintains a reference to the database and validates the user. - User credentials are not matched in the database - System sends respond stating no users where matched with credentials. - Portal displays error message, prompting for new input. |
| Exit Condition | User remains in log in screen. |

| Test case name | Log_out |
| --- | --- |
| Entry condition | Have successfully logged in as a parent user. |
| Flow of events | - User clicks Log out at the upper-right corner of the screen. |
| Exit condition | User is redirected to login screen, submitted information is maintained in database. |

| Test case name | Parent_Questionnaire_Submission_1 |
| --- | --- |
| Entry condition | User must have provided proper credentials and be logged in at parent portal. |
| Flow of events | - Parent inputs valid questionnaire id in the questionnaire tab of the parent portal. - System redirects user to the specified questionnaire. - User fills all required input fields of child dietary information. - User clicks skip additional food items and extra text fields are removed from the screen. - User clicks submit and confirmation message is displayed on the screen. - Questionnaire information is sent to the issuing clinician. - After clicking “ok” on the confirmation user is redirected to parent portal. - Questionnaire information is displayed in FFQ History Tab. |
| Exit condition | FFQ History is updated and questionnaire sent to clinician. |

| Test case name | Parent_Questionnaire_Submission_2 |
| --- | --- |
| Entry condition | User must have provided proper credentials and be logged in at parent portal. |
| Flow of events | - Parent inputs valid questionnaire id in the questionnaire tab of the parent portal. - System redirects user to the specified questionnaire. - User fills all required input fields of child dietary information. - Users continued to fill all additional information answering amounts for all food items in database. - User clicks Submit at the bottom of the screen. - Submission confirmation is displayed on the screen and response is stored in database. - User is redirected to the FFQ History screen where questionnaire is displayed. |
| Exit condition | FFQ History is updated and questionnaire sent to clinician. |

| Test case name | View_FFQ_History_1 |
| --- | --- |
| Entry condition | - User must have logged in providing proper credentials and be in the parent portal. - Parent must have submitted at least one questionnaire. |
| Flow of events | - Parent clicks the FFQ history tab. - In the screen the user sees the previously submitted questionnaires. - Parent clicks the result button on the desired questionnaire. - The questionnaire tab expands showing the information submitted as well as the nutrient breakdown table with the type of nutrient as well as the daily average. - User clicks result again, and tab minimizes to previous state. |
| Exit condition | Information displayed in FFQ History tab. |

| Test case name | View_Recommendations |
| --- | --- |
| Entry condition | Have successfully logged in as a parent user |
| Flow of events | - User clicks recommendation tab on parent portal. - System has already requested the food description from the food-item service. - Upon clicking the respective radio buttons the nutrient recommendations amount values should change. |
| Exit condition | Information displayed in recommendations tab is updated upon selecting child age. |

| Test case name | Nutrition_Tracker |
| --- | --- |
| Entry condition | Have successfully logged in as a parent user. |
| Flow of events | - User clicks Tracking tab in portal. - User inputs infant age in months and clicks Enter Age. - For each nutrient tab user selects one of the buttons (above, equal, below). - User clicks submit at the bottom of the portal. - Confirmation message is displayed. - User is redirected to tracking history tab. |
| Exit condition | Tracking history tab is updated with Nutrient Tracker submission. |

4.2 Admin Test Set

| Test case name | Admin_Login_S |
| --- | --- |
| Entry condition | After the admin navigates to the website, the system shows the login page. |
| Flow of events | - The admin enters their username and password. - The request is sent to the authentication service. - The authentication service checks with the database to valid the admin’s credentials. - The service verifies the credentials and the admin is directed to the admin portal. |
| Exit Condition | The admin is logged into the website. |

| Test case name | Admin_Login_R |
| --- | --- |
| Entry condition | After the admin navigates to the website, the system shows the login page. |
| Flow of events | - The admin enters their username and password. - The request is sent to the authentication service. - The authentication service checks with the database to valid the admin’s credentials. - The service cannot verify the credentials and the admin remains on the login page. |
| Exit Condition | The admin is not logged into the website. |

| Test case name | Admin_Logout |
| --- | --- |
| Entry condition | The admin is logged into the website. |
| Flow of events | - The admin clicks on the “Logout” button. - The admin is directed to the login page. |
| Exit Condition | The system logs the admin out of the website. |

| Test case name | Admin_Delete_Food_Item_S |
| --- | --- |
| Entry condition | Admin is logged into the website. Currently under the “Food Items” tab. |
| Flow of events | - The admin picks the desired food item to delete and clicks on the “trash can” icon next to it. - The system displays a warning message. - The admin clicks on the “Delete” button. - The message disappears and the user remains on the under the “Food Items” tab. |
| Exit Condition | The food item is removed from the database. |

| Test case name | Admin_Add_Food_Item_S |
| --- | --- |
| Entry condition | Admin is logged into the website. Currently under the “Food Items” tab. |
| Flow of events | - The admin clicks on the “New Food Item…” button. - The system directs the admin to the new food item page. - The system prompts the admin to enter information in the appropriate fields. - The admin clicks on the “Add New Food Item” button after entering values in each required field. - The system displays a success message and redirects the admin to the “Food Items” tab. |
| Exit Condition | The food item is added to the database. |

| Test case name | Admin_Add_Food_Item_R |
| --- | --- |
| Entry condition | Admin is logged into the website. Currently under the “Food Items” tab. |
| Flow of events | - The admin clicks on the “New Food Item…” button. - The system directs the admin to the new food item page. - The system prompts the admin to enter information in the appropriate fields. - The admin clicks on the “Add Food Item” button without entering values in each required field. - The button remains inactive since all the required fields are not filled. |
| Exit Condition | No changes are made, the admin remains on the same page. |

| Test case name | Admin_Update_Food_Item |
| --- | --- |
| Entry condition | Admin is logged into the website. Currently under the “Food Items” tab. |
| Flow of events | - The admin clicks on any existing food item. - The system directs the admin to the “Update Food Item” page. - The system prompts the admin to enter information in the appropriate fields. - The admin clicks on the “Update Food Item” button after entering values in each required field. - The system displays a success message and redirects the admin to the “Food Items” tab. |
| Exit Condition | The system updates the food item. |

| Test case name | Admin_Add_Clinic |
| --- | --- |
| Entry condition | Admin is logged into the website. Currently under the “Food Items” tab. |
| Flow of events | - The admin clicks on the “New Clinic…” button. - The system directs the admin to the new clinic page. - The system prompts the admin to enter information in the appropriate fields. - The admin clicks on the “add clinic” button after entering values in each required field. - The system displays a success message and redirects the admin to the “clinics” tab. |
| Exit Condition | The system adds the clinic to the database. |

| Test case name | Admin_Delete_Clinic_S |
| --- | --- |
| Entry condition | Admin is logged into the website. Currently under the “Clinic” tab. |
| Flow of events | - The admin clicks on the clinic to be deleted. - The system directs the admin to the update clinic page. - The admin clicks on the “delete” button. - The system displays a warning message. - The admin clicks on the “delete” button. - The system shows a success message and redirects the admin to the clinic tab. |
| Exit Condition | The system removes the deleted clinic from the list and decrements the counter by 1. |

| Test case name | Admin_Delete_Clinic_R |
| --- | --- |
| Entry condition | Admin is logged into the website. Currently under the “Clinic” tab. |
| Flow of events | - The admin clicks on the clinic to be deleted. - The system directs the admin to the update clinic page. - The admin clicks on the “delete” button. - The system displays a warning message. - The admin clicks on the “cancel” button. - The system directs the admin back to the update clinic page. |
| Exit Condition | No changes are made, the admin remains on the same page. |

| Test case name | Admin_Update_Clinic |
| --- | --- |
| Entry condition | Admin is logged into the website. Currently under the “Clinics” tab. |
| Flow of events | - The admin clicks on the clinic to be edited. - The admin makes a change and clicks on the “Update Clinic” button. - The system gives a success message and directs the admin back to the “Clinics” tab. |
| Exit Condition | The system updates the clinic’s information. |

| Test case name | Admin_Delete_User |
| --- | --- |
| Entry condition | Admin is logged into the website. Currently under the “Users” tab. |
| Flow of events | - The admin clicks on the user to be deleted. - The system directs the admin to the update user page. - The admin clicks on the “delete” button. - The system displays a warning message. - The admin clicks on the “delete” button. - The system displays a success message and redirects the admin back to the users tab. |
| Exit Condition | The system removes the user from the database. |

| Test case name | Admin_Add_User |
| --- | --- |
| Entry condition | Admin is logged into the website. Currently under the “Users” tab. |
| Flow of events | - The admin clicks on the “New User(s)…” button. - The admin prompts the admin to select the new user’s account type. - The admin makes a selection and system prompt the admin to select which clinic the new user will be assigned to. - The admin makes a selection and clicks on the “Add User(s)” button. - The system displays a success message and redirects the admin back to the “Users” tab. |
| Exit Condition | The system adds the new user to the database. |

| Test case name | Admin_Update_User |
| --- | --- |
| Entry condition | Admin is logged into the website. Currently under the “Users” tab. |
| Flow of events | - The admin selects any user. - The system directs the admin to the update user page. - The admin makes changes to the user and clicks the “update user” button. - The system displays a success message and redirects the admin back to the users tab. |
| Exit Condition | The system updates the user’s information in the database. |

4.2 Clinician Test Set

| Test case name | Clinician_Login_1 |
| --- | --- |
| Entry condition | User navigates to application website, and the system displays login screen. |
| Flow of events | - Clinician enters username and password. - Request is sent to the authentication service which maintains a reference to the database and validates the user. - After user authentication given proper credentials user is directed to the clinician portal. - Clinician portal shows all 4 tabs |
| Exit Condition | User is logged into parent portal. |

| Test case name | Clinician_Login_2 |
| --- | --- |
| Entry condition | User navigates to application website, and the system displays login screen. |
| Flow of events | - Clinician enters username and password. - Request is sent to the authentication service which maintains a reference to the database and validates the user. - User credentials are not matched in the database - System sends respond stating no users where matched with credentials. - Portal displays error message, prompting for new input. |
| Exit Condition | User remains in log in screen. |

| Test case name | Log_out |
| --- | --- |
| Entry condition | Have successfully logged in as a clinician user. |
| Flow of events | - User clicks Log out at the upper-right corner of the screen. |
| Exit condition | User is redirected to login screen, submitted information is maintained in database. |

| Test case name | Questionnaire_Results_1 |
| --- | --- |
| Entry condition | User must have provided proper credentials and be logged in at clinician portal. |
| Flow of events | - Clinician click on ‘Questionnaire Results’ valid submitted questionnaires are listed. - Results button is available expand nutrient details. - Clinician clicks on results button to display nutrient. - User clicks ‘close results’ at the bottom to close display of detailed nutrient information. |
| Exit condition | Questionnaire closes properly and the process is repeated for the next questionnaire. |

| Test case name | Recommendations_1 |
| --- | --- |
| Entry condition | User must have provided proper credentials and be logged in at clinician portal. |
| Flow of events | - Clinician click on ‘Recommendations’, valid submitted questionnaires are listed. - ‘Nutrients’ button is available expand nutrient details. - Clinician clicks on ‘Nutrients’ button to display nutrient. - User clicks ‘‘close’ at the bottom to close display of detailed nutrient information. |
| Exit condition | Recommendation from selected questionnaire closes properly and the process is repeated for the next questionnaire. |

| Test case name | Recommendations_2 |
| --- | --- |
| Entry condition | User must have provided proper credentials and be logged in at clinician portal. |
| Flow of events | - Clinician click on ‘Recommendations’, valid submitted questionnaires are listed. - ‘Food Items’ button is available expand nutrient details. - Clinician clicks on ‘Food Items’ button to display nutrient. - User clicks ‘close’ at the bottom to close display of detailed nutrient percentage information. |
| Exit condition | Recommendation from selected questionnaire closes properly and the process is repeated for the next questionnaire. |

| Test case name | Tracking_History_1 |
| --- | --- |
| Entry condition | User must have provided proper credentials and be logged in at clinician portal. |
| Flow of events | - Clinician click on ‘Tracking History’ tab, valid submitted questionnaires are listed. - Daily recommendation comparison is displayed. - Clinician able to search by name. - List of questionnaires for search key are displayed |
| Exit condition | Recommendation from selected questionnaire closes properly and the process is repeated for the next questionnaire. |

# Glossary

# Appendix

## Appendix A - UML Diagrams

Figure 1. Use case diagram for Submitting a questionnaire

Figure 2. Class diagram for Questionnaire service

Figure 3. Sequence diagram for Submitting a questionnaire

Figure 4a. Use case diagram for Submitting additional feedback on a questionnaire result

Figure 4b. Sequence diagram for Submitting additional feedback on a questionnaire result

Figure 5. Class Diagram for Results in the Food Item Service

Figure 6. Use Case Diagram for Viewing FFQ Recommendations

Figure 7. Sequence Diagram for Viewing FFQ Recommendations

Figure 8. Class Diagram for Nutrient Recommendations in Food Item Service

Figure 9. Use Case Diagram for Ordering Food Items.

Figure 10. Sequence Diagram for Updating Food Item Position in Food Item Service.

Figure 11. Class Diagram for Food Items in Food Item Service

Figure 12. Use Case Diagram for Food Description

Figure 13. Sequence Diagram for Food Description

Figure 14. Class Diagram of Food Description

## Appendix B - User Interface Design

- Login Page

- Admin Portal

- Clinician Portal

- Parent Portal

## Appendix C - Sprint Review Reports

Sprint 1 Review Meeting Minutes

Project: Baby Feed

Attendees: Miguel, Darien, Francis, Gregory

Start time: 5:00pm

End time: 5:10pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- (0 - 1) Project Set-Up: As a team member, I’d like to have a location to log our SCRUM documentation so that the entire team is aware of the tasks I’m currently doing and the tasks that they are responsible for as well

- (0 – 2) Project Set-Up (Software): As a team member, I’d like to have the local environment set up so that I am able to work on my project.

- (0 - 3) Project Set-Up (Database and Collections): As a team member, I’d like to have the local copy of the mongo database along with all required collections and documents set up so that the I am able to have access to a starting set of data

- (0 - 4) Project Set-Up (Cloud Applications): As a team member, I’d like to have a sample github repository and an microsoft azure account setup so that I can understand how we will be deploying our dev application

- (1 -1) Azure Set-Up (Database and Collections): As a team member, I’d like to have a MongoDB instance deployed and populated in Azure so that our application that will be deployed to the cloud can communicate with it

- (1 - 2) Azure Set-Up (Front End): As a team member, I’d like to have an Angular web app deployed in Azure so that our applications frontend can be accessed from any browser

- (1 - 3) Azure Set-Up (Back End): As a team member, I’d like to have the Web Authentication NodeJS service deployed in Azure so that our front end can authenticate user logins

- (1 - 4) Azure Set-Up (Back End): As a team member, I’d like to have the Food Java Spring service deployed in Azure so that our application can communicate to the food service

- (1 - 5) Azure Set-Up (Back End): As a team member, I’d like to have the Questionnaire Java Spring service deployed in Azure so that our application can communicate to the questionnaire service

- (1 -6) Azure Set-Up (Back End): As a team member, I’d like to have the User Java Spring service deployed in Azure so that our application can communicate to the user service

The following ones were rejected and moved back to the product Completed to be assigned to a future sprint at a future Spring Planning meeting.

- N/A

Sprint 2 Review Meeting Minutes

Project: Baby Feed

Attendees: Dr. Palacios, Jennifer, Miguel, Darien, Francis, Gregory, Teriq

Start time: 5:00pm

End time: 5:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- (2-1) Deployment (Azure): As a team member, I’d like to enable CORS and test every service we have successfully deployed to azure.

- (2-2) Deployment (Github): As a team member, I’d like to fork all the current repost into Dr. Palacios Github account and use those for our work moving forward.

- (3-1) UI Enhancement (Login View): As a baby feed user, I’d like to properly see any error message notification displayed in the login form when I incorrectly submit a username/password combination

- (3-3) UI Enhancement (Logo): As a baby feed user, I’d like to see the logo appear on the login page and the questionnaire page

- (4-1)  Documentation (Spring Deployment): As a team member, I’d like to have a clear document detailing all the steps necessary to deploy all java spring related services.

- (4-2) Documentation (Angular Deployment): As a team member, I’d like to have a clear document detailing all the steps necessary to deploy the angular web app service.

- (4-3) Documentation (NodeJS Deployment): As a team member, I’d like to have a clear document detailing all the steps necessary to deploy the nodejs authentication service.

- (5-1) Test Plan (Admin Perspective): As a team member and PO, I’d like to have a clear static document that goes through the workflows of an Administrator of the application is expected to have.

- (5-2) Test Plan (Clinicians Perspective): As a team member and PO, I’d like to have a clear static document that goes through the workflows of a Clinician of the application is expected to have.

- (5-3) Test Plan (Patients Perspective): As a team member and PO, I’d like to have a clear static document that goes through the workflows of a Patient of the application is expected to have.

The following ones were rejected and moved back to the product Completed to be assigned to a future sprint at a future Spring Planning meeting.

- N/A

Sprint 3 Review Meeting Minutes

Project: Baby Feed

Attendees: Dr. Palacios, Jennifer, Miguel, Darien, Francis, Gregory, Teriq

Start time: 5:00pm

End time: 5:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- (6-1) Questionnaire Enhancements (Admin UI): As a baby feed admin user, I’d like to edit the text of the food item description which show up as the recommendations in the parent portal

- (6-2) Questionnaire Enhancements (Admin UI): As a baby feed admin user, I’d like to adjust the order of the questions in the questionnaire

- (6-3) Questionnaire Enhancements (Admin UI): As a baby feed admin user, I’d like to see the current Recommendations moved to the Questionnaire Results as a separate button in the table

- (6-4) Questionnaire Enhancements (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see the correct order of the questions

- (6-5) Recommendations Enhancements (Parent UI): As a baby feed parent, I’d like to have a better user experience when submitting the questionnaire by showing better error handling and displaying what is a required input easier.

- (6-6) Questionnaire Enhancements (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see the current Recommendations moved to the Questionnaire Results as a separate button in the table

- (6-7) Questionnaire Enhancements (Backend and All UIs): As a baby feed parent or clinician user, I’d like to not have to input the questionnaire-id.

- (6-8) Questionnaire Enhancements (Backend): As a team member, I’d like to manage ordering of the questionnaire using the food items as the objects

- (6-9) Questionnaire Enhancements (Backend and Parent/Clinician UI): As a baby feed parent or clinician, I’d like to manage additional recommendations made for each questionnaire

- (6-10) Recommendations Enhancements (Backend): As a team member, I’d like to manage the food description exposing an endpoint and connecting it to mongo in the spring service

- (7-1) Platform Management (Database): As a team member, I’d like to generate and setup a new mongo database for our services and update the connection strings for each service

- (8-1) Recommendations Enhancements (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see a better way to get additional validation and a better user experience when selecting categories for recommendations at the top of the page

The following ones were rejected and moved back to the product Completed to be assigned to a future sprint at a future Spring Planning meeting.

- N/A

Sprint 4 Review Meeting Minutes

Project: Baby Feed

Attendees: Dr. Palacios, Jennifer, Miguel, Darien, Francis, Gregory, Teriq

Start time: 5:00pm

End time: 5:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- (9-1) Production Deployment (Mongo Atlas Setup): As a team member, I’d like to run all the services via Docker containers within the VM

- (9-2) Production Deployment (Service Maintenance): As a team member, I’d like to update all of the services that connect to MongoDB with the updated connection string from Story 9-1

- (9-3) Production Deployment (Data Validation): As a team member, I’d like to update all original data in every service to be seeded upon starting the service for the first time (Pediasure)

- (9-4) Production Deployment (Spring Service): As a team member, I’d like to deploy the Food Item Service to the new Azure account provided by our PO

- (9-5) Production Deployment (Web App): As a team member, I’d like to deploy the web app to the new Azure account provided by our PO

- (9-6) Production Deployment (Spring Service): As a team member, I’d like to deploy the Questionnaire Service to the new Azure account provided by our PO

- (9-7) Production Deployment (Spring Service): As a team member, I’d like to deploy the User Service to the new Azure account provided by our PO.

- (9-8) Production Deployment (NodeJS Service): As a team member, I’d like to deploy the Authentication Service to the new Azure account provided by our PO

- (10-1) Nutrient Enhancements (Parent/Clinician UI and Food Item Service): As a babyfeed user, I’d like to click on the nutrients button in the questionnaire results and display the correct content of the popup

- (11-1) Tracking Enhancements (Parent UI): As a babyfeed parent, I’d like to see a notification above the “Infant Age in Months” input that displays instructions. For example “Please complete the tracking once a week

- (11-2) Tracking Enhancements (Parent UI and Database Changes): As a babyfeed parent, I’d like to see the correct question information after entering the infant age.  (Age’s 0-5 months and age’s 13-24 months display correctly)

- (12-1) UI Maintenance (Parent UI): As a babyfeed parent, I’d like to see the additional feedback box displayed without clicking the feedback button.

- (12-2) UI Maintenance (Admin UI): As a baby feed admin user, I’d like to adjust the order of the questions in the questionnaire using a drag and drop with the pointer changing design

- (12-3) UI Maintenance (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see the correct order of the questions and document the difference between the primary/secondary questionnaire groups

- (12-4) UI Maintenance (Logo/Favicon): As a baby feed user, I'd like to upload the logo and favicon into the codebase to use a permanent static image

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- Moved to Sprint 5: (12-2) UI Maintenance (Admin UI): As a baby feed admin user, I’d like to adjust the order of the questions in the questionnaire using a drag and drop with the pointer changing design

Sprint 1 Retrospective

| What went well | What Did not work well | Actions |
| --- | --- | --- |
| Team communication for set up – our constant communication every day and makes it easier to stay on pace resolve roadblocks. |  | Continue to use communicate and support team members |
| Sharing learning resources with teammates – Azure Node.js tutorials reduced the learning curve among team members |  | SM continues to scout learning resources and account for learning curve in calculating team momentum |
| Microsoft Teams to integrate resources – an single location with keys and URL is convenient |  | SM and Team continue to update project support resources in MS Teams. |
| Sufficient time to learn new technology |  |  |
|  | Late recognition of issue with critical delay with web authentication service | Dedicate 1 hour after daily stand up to work together and generate momentum and ensure everyone is able to start solutions as anticipated. |

Sprint 2 Retrospective

| What went well | What Did not work well | Actions |
| --- | --- | --- |
| Team communication for set up – our constant communication every day and makes it easier to stay on pace resolve roadblocks. |  | Continue to use communicate and support team members |
| Microsoft Teams to integrate resources – an single location with keys and URL is convenient |  | SM and Team continue to update project support resources in MS Teams. |
| Fully understood, documented, and deployed our java spring backend |  | Team continue to update project code base and documentation |
| Fully understood, documented, and deployed our angular web app |  | Team continue to update project code base and documentation |
| Fully understood, documented, and deployed our nodejs service |  | Team continue to update project code base and documentation |
| Migrated our repositories to a github org |  | Update the permissions and keep up to date with PRs |
|  | MongoDB is using a managed service CosmosDB which is expensive | Research a long-term alternative and manage and migrate to a new free temp mongo instance |

Sprint 3 Retrospective

| What went well | What Did not work well | Actions |
| --- | --- | --- |
| Team communication for set up – our constant communication every day and makes it easier to stay on pace resolve roadblocks. |  | Continue to use communicate and support team members |
| Created and enhanced features on the UI |  | Carry this knowledge into next sprint for further enhancements |
| Created a good process to check in and merge code for all services |  | Team continue to update project code base and documentation using Github |
| Fully understood the questionnaire and flow of the baby feed users |  | Carry this knowledge into next sprint for further enhancements |
|  | Planning of Summer B schedule changes due to new semester starting | Making sure we communicate with enough time schedule adjustments that might be needed |

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

Deploying authentication service

This guide describes how to deploy ‘ffq-authentication-service’ to Azure as an App service.

Prerequisites

- Git installed locally

- Git repository cloned for ‘ffq-authentication-service’

- Azure account

Create the Web app in Azure

- Go to Home -> App services and click ‘Add’ to create a new Web app.

- Populate the project details as follows

  - Subscription: Azure for Students

  - Resource Group: baby_feed

  - Name: ffq-authentication-service. Modify to make it unique as it will be part of the service domain name

  - Publish: Code

  - Runtime stack: Node 12 LTS

  - Operating system: Linux

  - Region: Any

  - App service plan: Default Free (F1) if it does not exist already. A Linux plan will work.

Configure deployment

- In the newly created Web app details page, click on ‘Deployment Center’

- Select ‘Local Git’ as the Source Control and click continue.

- Select ‘App service build service’ (Kudu) as the build provider click continue and then finish.

- Write down the git clone URL

- Write down the ‘App credentials’ under ‘Deployment credentials’

Deploy the app

- Open a command prompt and go to the directory where ‘ffq-authentication-service’ git repository was cloned.

- Create a new git remote for deployments

  - git remote add deploy <git clone URL from previous steps>

- Deploy the code. Add credentials when prompted

  - git push deploy

Notes

- Make sure the app is configured to listen on port 8080 in service.js.

Modify all require lines, for custom modules not in node_modules, to use a relative path. Ex: require('_helpers/jwt'); would be require('./_helpers/jwt');

Deploying Spring-boot services

This guide describes how to deploy ‘food-items-service’, ‘user-service’ and ‘questionnaire-service’ to Azure as App services.

Prerequisites

- JDK

- Maven 3

- Azure CLI

Configure deployment

- Set ‘@CrossOrigin’, in all Controller classes, to the Baby Feed client app hostname or ‘*’ to allow all.

- Configure the app to listen on port 80 in the application.properties file.

- Add the Azure web app Maven plugin to the ‘build’->’plugins’ section in pom.xml. Choose the ‘appName’ for the service in question, make it unique as it will be part of the hostname of the service.

<plugin> <groupId>com.microsoft.azure</groupId> <artifactId>azure-webapp-maven-plugin</artifactId> <version>1.9.1</version> <configuration> <schemaVersion>V2</schemaVersion> <resourceGroup>baby_feed</resourceGroup> <appName>???</appName> <pricingTier>F1</pricingTier> <region>westus</region> <runtime> <os>linux</os> <javaVersion>java11</javaVersion> <webContainer>java11</webContainer> </runtime> <appSettings> <property> <name>JAVA_OPTS</name> <value>-Dserver.port=80</value> </property> </appSettings> <deployment> <resources> <resource> <directory>${project.basedir}/target</directory> <includes> <include>*.jar</include> </includes> </resource> </resources> </deployment> </configuration> </plugin> - Rebuild the JAR file after making changes to pom.xml - mvn clean package - Deploy the app. It will be available as an ‘App service’ in Azure portal. - mvn azure-webapp:deploy - Set CORS origins for the app in Azure portal to the Baby Feed client app hostname or ‘*’ to allow all.

Notes

- Configuration has the Azure free tier ‘F1’ and region ‘westus’. Feel free to change those as you see fit.

#### Azure Deployment using ng-deploy

#### Pre reqs

- Node v12 and npm v6 installed or docker images and container this app.

- Make sure to run ng build --production to create a ./dist folder to use as the deployable artifact for a static website.

#### Config changes for package.json

- Update package.json @angular/cli from ~7.3.0 to ~9.0.3 (which is angular 9 LTS)

- Run npm install to add the new angular cli

#### Deploy

- Run ng add @azure/ng-deploy to add the azure deploy tools

- Follow the command line steps to get azure connected

- Run ng run ffq-questionnaire-web:deploy when ready to deploy static website to azure storage

- Command line will display the url of the static website deployed to azure

# References

- Infant and Toddler Nutrition | CDC. (n.d.). Retrieved November 13, 2019, from https://www.cdc.gov/nutrition/infantandtoddlernutrition/index.html

- Poor Nutrition | CDC. (n.d.). Retrieved November 13, 2019, from https://www.cdc.gov/chronicdisease/resources/publications/factsheets/nutrition.htm

- Websystiqueadmin. (2017, September 30). Spring Boot Rest API Example. Retrieved October,25, 2019, from http://websystique.com/springboot/springbootrestapiexample/

- Busy Developers' Guide to HSSF and XSSF Features. (n.d.). Retrieved September 27, 2019,from https://poi.apache.org/components/spreadsheet/quickguide.html

- Docker Documentation. (2019). Retrieved from https://docs.docker.com/

- Angular Docs. (2019). Retrieved from https://angular.io/docs

- Azure Documentation. (2020). Retrieved from https://docs.microsoft.com/en-us/azure/?product=featured

- Mongodb Documentation. (2020). Retrieved from https://docs.mongodb.com/