Sprint 1 Retrospective

| What went well | What Did not work well | Actions |
| --- | --- | --- |
| Team communication for set up – our constant communication every day and makes it easier to stay on pace resolve roadblocks. |  | Continue to use communicate and support team members |
| Sharing learning resources with teammates – Azure Node.js tutorials reduced the learning curve among team members |  | SM continues to scout learning resources and account for learning curve in calculating team momentum |
| Microsoft Teams to integrate resources – an single location with keys and URL is convenient |  | SM and Team continue to update project support resources in MS Teams. |
| Sufficient time to learn new technology |  |  |
|  | Late recognition of issue with critical delay with web authentication service | Dedicate 1 hour after daily stand up to work together and generate momentum and ensure everyone is able to start solutions as anticipated. |

Sprint 2 Retrospective

| What went well | What Did not work well | Actions |
| --- | --- | --- |
| Team communication for set up – our constant communication every day and makes it easier to stay on pace resolve roadblocks. |  | Continue to use communicate and support team members |
| Microsoft Teams to integrate resources – an single location with keys and URL is convenient |  | SM and Team continue to update project support resources in MS Teams. |
| Fully understood, documented, and deployed our java spring backend |  | Team continue to update project code base and documentation |
| Fully understood, documented, and deployed our angular web app |  | Team continue to update project code base and documentation |
| Fully understood, documented, and deployed our nodejs service |  | Team continue to update project code base and documentation |
| Migrated our repositories to a github org |  | Update the permissions and keep up to date with PRs |
|  | MongoDB is using a managed service CosmosDB which is expensive | Research a long-term alternative and manage and migrate to a new free temp mongo instance |

Sprint 3 Retrospective

| What went well | What Did not work well | Actions |
| --- | --- | --- |
| Team communication for set up – our constant communication every day and makes it easier to stay on pace resolve roadblocks. |  | Continue to use communicate and support team members |
| Created and enhanced features on the UI |  | Carry this knowledge into next sprint for further enhancements |
| Created a good process to check in and merge code for all services |  | Team continue to update project code base and documentation using Github |
| Fully understood the questionnaire and flow of the baby feed users |  | Carry this knowledge into next sprint for further enhancements |
|  | Planning of Summer B schedule changes due to new semester starting | Making sure we communicate with enough time schedule adjustments that might be needed |

Sprint 4 Retrospective

| What went well | What Did not work well | Actions |
| --- | --- | --- |
| Delivered Beta Production Deployment for every service |  | Team continue to update project code base and documentation using Github and Azure for deployments |
| Added validation throughout key areas of the UI |  |  |
| Hotfix bundle for tracking and nutrients |  | Carry this knowledge into next sprint for further enhancements |
| Create an additional feedback feature |  |  |

Sprint 5 Retrospective

| What went well | What Did not work well | Actions |
| --- | --- | --- |
| Updated all initial seed data and migrated final dataset to Atlas |  | Continue to learn Atlas |
| Tracking, Nutrient, and Recommendation hotfix bundle |  |  |
| Final Documentation and Deployment |  | This was for the second part of the sprint |
| Order enhancement for Nutrients |  |  |