Sprint 1 Review Meeting Minutes

Project: Baby Feed

Attendees: Miguel, Darien, Francis, Gregory

Start time: 5:00pm

End time: 5:10pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- (0 - 1) Project Set-Up: As a team member, I’d like to have a location to log our SCRUM documentation so that the entire team is aware of the tasks I’m currently doing and the tasks that they are responsible for as well

- (0 – 2) Project Set-Up (Software): As a team member, I’d like to have the local environment set up so that I am able to work on my project.

- (0 - 3) Project Set-Up (Database and Collections): As a team member, I’d like to have the local copy of the mongo database along with all required collections and documents set up so that the I am able to have access to a starting set of data

- (0 - 4) Project Set-Up (Cloud Applications): As a team member, I’d like to have a sample github repository and an microsoft azure account setup so that I can understand how we will be deploying our dev application

- (1 -1) Azure Set-Up (Database and Collections): As a team member, I’d like to have a MongoDB instance deployed and populated in Azure so that our application that will be deployed to the cloud can communicate with it

- (1 - 2) Azure Set-Up (Front End): As a team member, I’d like to have an Angular web app deployed in Azure so that our applications frontend can be accessed from any browser

- (1 - 3) Azure Set-Up (Back End): As a team member, I’d like to have the Web Authentication NodeJS service deployed in Azure so that our front end can authenticate user logins

- (1 - 4) Azure Set-Up (Back End): As a team member, I’d like to have the Food Java Spring service deployed in Azure so that our application can communicate to the food service

- (1 - 5) Azure Set-Up (Back End): As a team member, I’d like to have the Questionnaire Java Spring service deployed in Azure so that our application can communicate to the questionnaire service

- (1 -6) Azure Set-Up (Back End): As a team member, I’d like to have the User Java Spring service deployed in Azure so that our application can communicate to the user service

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- N/A

Sprint 2 Review Meeting Minutes

Project: Baby Feed

Attendees: Dr. Palacios, Jennifer, Miguel, Darien, Francis, Gregory, Teriq

Start time: 5:00pm

End time: 5:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- (2-1) Deployment (Azure): As a team member, I’d like to enable CORS and test every service we have successfully deployed to azure.

- (2-2) Deployment (Github): As a team member, I’d like to fork all the current repost into Dr. Palacios Github account and use those for our work moving forward.

- (3-1) UI Enhancement (Login View): As a baby feed user, I’d like to properly see any error message notification displayed in the login form when I incorrectly submit a username/password combination

- (3-3) UI Enhancement (Logo): As a baby feed user, I’d like to see the logo appear on the login page and the questionnaire page

- (4-1)  Documentation (Spring Deployment): As a team member, I’d like to have a clear document detailing all the steps necessary to deploy all java spring related services.

- (4-2) Documentation (Angular Deployment): As a team member, I’d like to have a clear document detailing all the steps necessary to deploy the angular web app service.

- (4-3) Documentation (NodeJS Deployment): As a team member, I’d like to have a clear document detailing all the steps necessary to deploy the nodejs authentication service.

- (5-1) Test Plan (Admin Perspective): As a team member and PO, I’d like to have a clear static document that goes through the workflows of an Administrator of the application is expected to have.

- (5-2) Test Plan (Clinicians Perspective): As a team member and PO, I’d like to have a clear static document that goes through the workflows of a Clinician of the application is expected to have.

- (5-3) Test Plan (Patients Perspective): As a team member and PO, I’d like to have a clear static document that goes through the workflows of a Patient of the application is expected to have.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- N/A

Sprint 3 Review Meeting Minutes

Project: Baby Feed

Attendees: Dr. Palacios, Jennifer, Miguel, Darien, Francis, Gregory, Teriq

Start time: 5:00pm

End time: 5:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- (6-1) Questionnaire Enhancements (Admin UI): As a baby feed admin user, I’d like to edit the text of the food item description which show up as the recommendations in the parent portal

- (6-2) Questionnaire Enhancements (Admin UI): As a baby feed admin user, I’d like to adjust the order of the questions in the questionnaire

- (6-3) Questionnaire Enhancements (Admin UI): As a baby feed admin user, I’d like to see the current Recommendations moved to the Questionnaire Results as a separate button in the table

- (6-4) Questionnaire Enhancements (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see the correct order of the questions

- (6-5) Recommendations Enhancements (Parent UI): As a baby feed parent, I’d like to have a better user experience when submitting the questionnaire by showing better error handling and displaying what is a required input easier.

- (6-6) Questionnaire Enhancements (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see the current Recommendations moved to the Questionnaire Results as a separate button in the table

- (6-7) Questionnaire Enhancements (Backend and All UIs): As a baby feed parent or clinician user, I’d like to not have to input the questionnaire-id.

- (6-8) Questionnaire Enhancements (Backend): As a team member, I’d like to manage ordering of the questionnaire using the food items as the objects

- (6-9) Questionnaire Enhancements (Backend and Parent/Clinician UI): As a baby feed parent or clinician, I’d like to manage additional recommendations made for each questionnaire

- (6-10) Recommendations Enhancements (Backend): As a team member, I’d like to manage the food description exposing an endpoint and connecting it to mongo in the spring service

- (7-1) Platform Management (Database): As a team member, I’d like to generate and setup a new mongo database for our services and update the connection strings for each service

- (8-1) Recommendations Enhancements (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see a better way to get additional validation and a better user experience when selecting categories for recommendations at the top of the page

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- N/A

Sprint 4 Review Meeting Minutes

Project: Baby Feed

Attendees: Dr. Palacios, Jennifer, Miguel, Darien, Francis, Gregory, Teriq

Start time: 5:00pm

End time: 5:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- (9-1) Production Deployment (Mongo Atlas Setup): As a team member, I’d like to run all the services via Docker containers within the VM

- (9-2) Production Deployment (Service Maintenance): As a team member, I’d like to update all of the services that connect to MongoDB with the updated connection string from Story 9-1

- (9-3) Production Deployment (Data Validation): As a team member, I’d like to update all original data in every service to be seeded upon starting the service for the first time (Pediasure)

- (9-4) Production Deployment (Spring Service): As a team member, I’d like to deploy the Food Item Service to the new Azure account provided by our PO

- (9-5) Production Deployment (Web App): As a team member, I’d like to deploy the web app to the new Azure account provided by our PO

- (9-6) Production Deployment (Spring Service): As a team member, I’d like to deploy the Questionnaire Service to the new Azure account provided by our PO

- (9-7) Production Deployment (Spring Service): As a team member, I’d like to deploy the User Service to the new Azure account provided by our PO.

- (9-8) Production Deployment (NodeJS Service): As a team member, I’d like to deploy the Authentication Service to the new Azure account provided by our PO

- (10-1) Nutrient Enhancements (Parent/Clinician UI and Food Item Service): As a babyfeed user, I’d like to click on the nutrients button in the questionnaire results and display the correct content of the popup

- (11-1) Tracking Enhancements (Parent UI): As a babyfeed parent, I’d like to see a notification above the “Infant Age in Months” input that displays instructions. For example “Please complete the tracking once a week

- (11-2) Tracking Enhancements (Parent UI and Database Changes): As a babyfeed parent, I’d like to see the correct question information after entering the infant age.  (Age’s 0-5 months and age’s 13-24 months display correctly)

- (12-1) UI Maintenance (Parent UI): As a babyfeed parent, I’d like to see the additional feedback box displayed without clicking the feedback button.

- (12-2) UI Maintenance (Admin UI): As a baby feed admin user, I’d like to adjust the order of the questions in the questionnaire using a drag and drop with the pointer changing design

- (12-3) UI Maintenance (Parent/Clinician UI): As a baby feed parent or clinician user, I’d like to see the correct order of the questions and document the difference between the primary/secondary questionnaire groups

- (12-4) UI Maintenance (Logo/Favicon): As a baby feed user, I'd like to upload the logo and favicon into the codebase to use a permanent static image

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- Moved to Sprint 5: (12-2) UI Maintenance (Admin UI): As a baby feed admin user, I’d like to adjust the order of the questions in the questionnaire using a drag and drop with the pointer changing design

Sprint 5 Review Meeting Minutes

Project: Baby Feed

Attendees: Dr. Palacios, Jennifer, Miguel, Darien, Francis, Gregory, Teriq

Start time: 5:00pm

End time: 5:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- s

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- n/a

Sprint 6 Review Meeting Minutes

Project: Baby Feed

Attendees: Miguel, Darien, Francis, Gregory, Teriq

Start time: 7:30pm

End time: 8:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- (17-1) UML (Questionnaire): As a team member, I’d like to create use case, class, and sequence diagrams for the feature submitting a questionnaire

- (17-2) UML (Additional Feedback): As a team member, I’d like to create use case, class, and sequence diagrams for the feature submitting additional feedback on a questionnaire result.

- (17-3) UML (Viewing Recommendations): As a team member, I’d like to create use case, class, and sequence diagrams for the feature to view ffq recommendations.

- (17-4) UML (Questionnaire Order): As a team member, I’d like to create use case, class, and sequence diagrams for the feature to order food item descriptions

- (17-5) UML (): As a team member, I’d like to create use case, class, and sequence diagrams for the feature to

- (18-1) Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable.

- (18-2) Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable.

- (18-3)  Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable.

- (18-4) Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable.

- (18-5) Poster Board: As a team member, I’d like to create my own baby feed project poster board for Summer 2020 final senior project deliverable.

- (19-1) Video Presentation (Introduction): As a team member, I’d like to record a baby feed video presentation capturing the introduction of the system.

- (19-2) Video Presentation (Admin/Parent): As a team member, I’d like to record a baby feed video presentation capturing the Admin and Parent actors of the system.

- (19-3) Video Presentation (Clinician): As a team member, I’d like to record a baby feed video presentation capturing the Clinician actor of the system.

- (19-4) Video Presentation (Installation/Maintenance): As a team member, I’d like to record a baby feed video presentation capturing the installation, maintenance, and deployment of the project

- (19-5) Video Presentation (Shortcomings): As a team member, I’d like to record a baby feed video presentation capturing the shortcomings and missing features of the project

- (20-1) PowerPoint Presentation (Final Draft): As a team member, I’d like to compile and validate the final powerpoint presentation for baby feed summer 2020 senior project.

- (21-1) Final Deliverable (Final Draft): As a team member, I’d like to compile and validate the final deliverable with all required artifacts.

- (21-2) Final Document (Final Draft): As a team member, I’d like to compile and validate the final document with all required content.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- n/a