Project: Bolo

Date: May 22, 2020

Attendees: Zachary Garcia, Anthony Benitez, Roland Garcia, Ekaterina Banks, Akeem Lake, Janeth Arriola, Adriano Herrera, Ismael Pena

Start time: 10:00 PM

End time: 10:08 PM

Student1: Zachary Garcia

- What was done since the last scrum meeting?

- Properly switched setup to windows.

- Gathered information from previous team

- Has app running

- What is planned to be done until the next scrum meeting?

- Needs to install Microsoft SQL server

- Finish setup

- What are the hurdles?

- N/A

Student2: Anthony Benitez

- What was done since the last scrum meeting?

- Read and became familiar with bolo final documentations

- Researching different components

- What is planned to be done until the next scrum meeting?

- Aims to setup database components

- Continue research

- What are the hurdles?

- N/A

Student3: Roland Garcia

- What was done since the last scrum meeting?

- Ran Application

- What is planned to be done until the next scrum meeting?

- Aims to implement database components

- What are the hurdles?

- N/A

Student4: Ekaterina Banks

- What was done since the last scrum meeting?

- Familiarized herself with Intellij and angular

- Ran application

- What is planned to be done until the next scrum meeting?

- Continued research

- Finish setting up database component

- What are the hurdles?

- Errors with setting up backend(fixed)

Student5: Akeem Lake

- What was done since the last scrum meeting?

- Continuing research on angular

- Ran application

- What is planned to be done until the next scrum meeting?

- Aims to finish setting up database component

- Continue researching components

- What are the hurdles?

- N/A

Student6: Janeth Herrera

- What was done since the last scrum meeting?

- Has the back end properly running

- Emailed Frank about database access concern

- Research project components

- What is planned to be done until the next scrum meeting?

- Fully implement front end

- Setup docker

- Finalize database component setup

- What are the hurdles?

- Issues involving GitHub connection.

Student7: Adriano Herrera

- What was done since the last scrum meeting?

- Ran application

- Has all environment applications fully functional

- Researched components.

- What is planned to be done until the next scrum meeting?

- Aims to finalize implementation of SQL database

- What are the hurdles?

- N/A

Student8: Ismael Pena

- What was done since the last scrum meeting?

- Ran application.

- Finished documentation of team events.

- Researched components.

- What is planned to be done until the next scrum meeting?

- Fully implement the database component.

- Continue researching components.

- What are the hurdles?

- N/A

Overall Remarks:

Team continues to research application components and although unable to access database component of project, is planning on overcoming this obstacle on the following day.

Resources: