Daily Planning Meeting – Tuesday May 20, 2020

Spring: 1

Start Time: 10:00 PM

End Time: 10:22 PM

Member logs:

- Zachary Garcia

  - Current Activity

    - Contacting the past team for information about product.

    - Attempting to set up stable connection to GitHub project repository

    - Researching components

  - Upcoming Plans

    - Focus on setting up environment.

    - Clearing up issue with Github.

  - Obstacles

    - Difficulty accessing the project through github desktop.

- Anthony Benitez

  - Current Activity

    - Familiarizing himself with the environment and features of project.

    - Researching components.

  - Upcoming Plans

    - Continue research.

    - Create stable environment for project development.

  - Obstacles

    - N/A

- Roland Garcia

  - Current Activity

    - Familiarizing himself with the environment and features of project.

    - Researching components.

  - Upcoming Plans

    - Continue research.

    - Create stable environment for project development.

  - Obstacles

    - N/A

- Ekaterina Banks

  - Current Activity

    - Gathering knowledge from previous reports.

    - Setting up environment for development.

    - Ensuring small discrepancies are resolved.

  - Upcoming Plans

    - Continue learning about features and implementation of project.

    - Progress towards setting up environment.

  - Obstacles

    - Questions regarding the use of docker and database components. (Resolved)

- Akeem Lake

  - Current Activity

    - Downloaded and ran application.

    - Researching components.

    - Understanding features.

  - Upcoming Plans

    - Focus on receiving full access of application.

    - Continue research.

  - Obstacles

    - Lack of progress due to not having access.

- Janeth Arriola

  - Current Activity

    - Set up Github project repository.

    - Created folders for file management

    - Implemented a Trello tab to Microsoft Teams

  - Upcoming Plans

    - Striving to get server running.

    - Researching components, testing features.

  - Obstacles

    - N/A

- Adriano Herrera

  - Current Activity

    - Familiarizing himself with the environment and features of project.

    - Researching components.

  - Upcoming Plans

    - Establish connection to GitHub project repository.

    - Continue research.

    - Progress towards setting up environment.

  - Obstacles

    - N/A

- Ismael Pena

  - Current Activity

    - Set up different components of environment.

    - Familiarizing self with spring framework.

    - Researching past project entries.

  - Upcoming Plans

    - Fully gaining access to application features.

    - Continue research.

  - Obstacles

    - N/A

Overall Remarks:

Team is focusing on setting up their environments and having full access to the application. In addition, we are learning about the features of the project and resolving some issues that emerge.

Resources:

GitHub Flow- Standard Procedures

https://www.youtube.com/watch?v=aJnFGMclhU8

Installation instructions for setting up a proper environment for application development may be found in the file: InstallInstructions.html