Daily Standup Meeting- Friday 26, 2020

Project: Bolo

Date: June 26, 2020

Attendees: Zachary Garcia, Ismael Pena, Ekaterina Banks, Akeem Lake, Janeth Herrera, Anthony Benitez, Adriano Herrera, Roland Garcia

Start time: 9:00 PM

End time: 9: 04 PM

Student1:  Roland Garcia

- What was done since the last scrum meeting?

- Trying to add users to comments to see who posted each comment.

- Working on allowing/disallowing comments per bolo setting.

- What is planned to be done until the next scrum meeting?

- Continue working on implementing these additions to the comment feature.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student2: Anthony Benitez

- What was done since the last scrum meeting?

- Email notification feature is complete.

- Further planned and developed new strategies and designs for upcoming additional feature implementations.

- Continued research of design and application component.

- What is planned to be done until the next scrum meeting?

- Address Sorting issues.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student3: Zachary Garcia

- What was done since the last scrum meeting?

- Downloaded and deployed latest version of application.

- Preparing to share latest version of application with Jason.

- What is planned to be done until the next scrum meeting?

- Will wait until all latest updates of features have been pushed and configured and will then share link of latest bolo application version with Jason.

- Continue overseeing members features and properly managing their actions.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student4: Ekaterina Banks

- What was done since the last scrum meeting?

- Delete options for bolo user guides is functional.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working on overall implementation of User Guides.

- Implementing bolo user guide search option.

- Posting picture feature for user guides.

- Waiting on Janeth to push API updates for follow-up.

- What are the hurdles?

- N/A

Student5: Akeem Lake

- What was done since the last scrum meeting?

- Continued working on the development of comment section and its features.

- Continued looking and studying the implementation and features of the project.

- Partnered with Adriano for new solutions to progress the feature.

- What is planned to be done until the next scrum meeting?

- Continue working on comment section features and resolve some hurdles.

- Work on posting comments.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student6: Janeth Herrera

- What was done since the last scrum meeting?

- Started logic for new user guide schemas which include images.

- Altered Guide DB schema to include “Section” filed.

- What is planned to be done until the next scrum meeting?

- Continue working on logic portion of user guides.

- Further development of user guide features and implementation.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student7: Adriano Herrera

- What was done since the last scrum meeting?

- Almost done fully cleaning and removing old configurations that are preventing angular built.

- Monitor overall deployment activity and try to keep all components intact.

- Provided assistance to Akeem with SSH key and resolving some hurdles.

- What is planned to be done until the next scrum meeting?

- Continue working on successfully being able to build angular application.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student8: Ismael Pena

- What was done since the last scrum meeting?

- Updated email notifications to send pdf notifications instead of text.

- Updated email notifications UI elements.

- Sent latest updates to be pushed to GitHub,

- What is planned to be done until the next scrum meeting?

- Will continue meeting with Anthony to discuss progress of email notifications and plan next steps.

- Continue working on successfully implementing email features and components.

- What are the hurdles?

- N/A

Overall Remarks:

As sprint three is coming to an end, the team will continue to work from the instructions and feedback that the product owner has given regarding the second sprint and are making progress towards finishing these features or what we are expected to complete. Final designs are being implemented and improved. Meetings are being scheduled and planned, and communication is being improved.

Resources: