Project: Bolo

Date: June 5, 2020

Attendees: Zachary Garcia, Ismael Pena, Ekaterina Banks, Janeth Herrera, Roland Garcia

Start time: 9:00 PM

End time: 9:04 PM

Student1: Roland Garcia

- What was done since the last scrum meeting?

- Worked on the database schemas associated with the bolo comment section.

- Started developing the hibernate mappings for the comment section endpoint.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working on the development of the comment section feature.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student2: Anthony Benitez

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student3: Zachary Garcia

- What was done since the last scrum meeting?

- Contacted Cohen and received approval for implementation of test environment.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working towards the deployment of the test environment.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student4: Ekaterina Banks

- What was done since the last scrum meeting?

- Developed and sketched outlines for the distinct user guides.

- Worked on developing the database schemas for the implementation of the user guides.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working on design and implementation of user guides.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student5: Akeem Lake

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student6: Janeth Herrera

- What was done since the last scrum meeting?

- Worked on developing the database schemas for the implementation of the user guides.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Will meet with Ekaterina to further progress on user guides.

- Continue working on design and implementation of user guides.

- What are the hurdles?

- N/A

Student7: Adriano Herrera

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student8: Ismael Pena

- What was done since the last scrum meeting?

- Implemented email notification for bolos that are not updated within an agreed time period.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Advance knowledge of components of application.

- Continue working on successfully implementing email features and components.

- Work on adding a UI component to better use the notification features of the application.

- What are the hurdles?

- N/A

Overall Remarks:

Team is starting to enter the second sprint and therefore are starting the early phases of application development. Features that need to be added or fixed have been reviewed and individual tasks have been assigned. Members will continue searching for solutions and establishing plans of action, while starting to work on their implementations. In addition, we are continuing researching the components of the application.

Resources: