Project: Bolo

Date: June 13, 2020

Attendees: Zachary Garcia, Ismael Pena, Ekaterina Banks, Akeem Lake, Janeth Herrera, Anthony Benitez, Roland Garcia, Adriano Herrera

Start time: 9:00 PM

End time: 9:07 PM

Student1: Roland Garcia

- What was done since the last scrum meeting?

- Finished endpoints setup for comments.

- Provided get and delete properties with instructions.

- Continued research of design and application component.

- What is planned to be done until the next scrum meeting?

- Attempt to resolve permission obstacle and try to gain access.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student2: Anthony Benitez

- What was done since the last scrum meeting?

- Planned for final steps for completion of current email features with Ismael.

- Advanced quality and understanding of email features.

- Continued research of design and application component.

- What is planned to be done until the next scrum meeting?

- Begin working towards the final solutions for the email components assigned at beginning of sprint.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student3: Zachary Garcia

- What was done since the last scrum meeting?

- Further research on setting up overall environment for application.

- Continued looking and studying the implementation and features of the project.

- Monitor overall deployment activity and try to keep all components intact.

- What is planned to be done until the next scrum meeting?

- Continue working on environment and search for applications and tools that offer viable solutions.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student4: Ekaterina Banks

- What was done since the last scrum meeting?

- Continued working on the layouts of the user guides with different designs for each tier of user.

- Collaborate with Janeth on the distinct parts of the user guides.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue taking steps towards the overall design and implementation of user guides.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student5: Akeem Lake

- What was done since the last scrum meeting?

- Continued working on the development of comment section and features with a focus on the front development.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working on comment section features.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student6: Janeth Herrera

- What was done since the last scrum meeting?

- Worked on user guide actions.

- Progress on authentication for endpoints.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue taking steps towards the overall design and implementation of user guides, with a focus on backend.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student7: Adriano Herrera

- What was done since the last scrum meeting?

- Learned how to deploy angular app on Heroku.

- Further research on setting up overall environment for application.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Receive permission to deploy on Heroku.

- Continue working on environment and search for applications and tools that offer viable solutions.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student8: Ismael Pena

- What was done since the last scrum meeting?

- Planned for final steps for completion of current email features with Anthony.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Advance knowledge of components of application.

- Continue working on successfully implementing email features and components.

- What are the hurdles?

- N/A

Overall Remarks:

Sprint is coming to an end, and members are beginning to evaluate their work and review their progress. Goals have been setup and meetings have been scheduled. Members will continue working on their plans of action, while improving their implementations. Lots of progress has been made on assigned features. In addition, we are continuing researching the components of the application.

Resources: