Project: Bolo

Date: June 20, 2020

Attendees: Zachary Garcia, Ismael Pena, Ekaterina Banks, Akeem Lake, Janeth Herrera, Anthony Benitez

Start time: 9:00 PM

End time: 9:10 PM

- Student1:  Roland Garcia

- What was done since the last scrum meeting?

  - Worked on improving the comments API.

  - Improved the security by restricting access to only authorized users to API endpoints.

  - Continued research of design and application component.

- What is planned to be done until the next scrum meeting?

  - Continue working on overall implementation of comment feature.

  - Advance knowledge of components of application.

- What are the hurdles?

  - N/A

Student2: Anthony Benitez

- What was done since the last scrum meeting?

- Further planned and developed new strategies and designs for upcoming additional feature implementations.

- Coordinating with Ismael on how to further improve feature.

- Continued research of design and application component.

- What is planned to be done until the next scrum meeting?

- Continue talking with Ismael about further refining and improving email notifications and UI elements.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student3: Zachary Garcia

- What was done since the last scrum meeting?

- Helped Akeem with front end comment components.

- Inform members about the new steps that have to be taken before sharing application link to Jason.

- Monitor overall deployment activity and try to keep all components intact.

- What is planned to be done until the next scrum meeting?

- Will wait until all latest updates of features have been pushed and configured and will then share link of latest bolo application version with Jason.

- Continue providing assistance to Akeem on resolving some comment section hurdles.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student4: Ekaterina Banks

- What was done since the last scrum meeting?

- Furthered progress on connecting to back end user guide elements and displaying saved values.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working on overall implementation of User Guides.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student5: Akeem Lake

- What was done since the last scrum meeting?

- Continued working on the development of comment section and its features.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working on comment section features and resolve some hurdles.

- Will get together with Zach to resolve some hurdles that have been emerging.

- Advance knowledge of components of application.

- What are the hurdles?

- Some issues arising when attempting to connect the feature’s different points.

Student6: Janeth Herrera

- What was done since the last scrum meeting?

- Improved user guide schema to include pictures and section field.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Finish getting schema to auto-generate and set up google drive with the bolo email to store images included in the user guide.

- Advance knowledge of components of application.

- What are the hurdles?

- Currently debugging an obstacle in which JPA keeps generating a many-to-many table.

Student7: Adriano Herrera

- What was done since the last scrum meeting?

- Started process of cleaning errors in angular that are preventing production deployment.

- Monitor overall deployment activity and try to keep all elements intact.

- What is planned to be done until the next scrum meeting?

- Continue working towards cleaning angular errors to be able to successfully deploy.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student8: Ismael Pena

- What was done since the last scrum meeting?

- Continued drafting new solutions to improve email features.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Will continue meeting with Anthony to further refine and improve email notifications and UI elements.

- Continue working on successfully implementing email features and components.

- What are the hurdles?

- N/A

Overall Remarks:

As sprint three continues, the team will continue to work from the instructions and feedback that the product owner has given regarding the second sprint and are making progress towards continuing to improve those features. New solutions and designs are being implemented and the assigned features are being improved. Meetings are being scheduled and planned, and communication is being improved.

Resources: