Project: Bolo

Date: June 6, 2020

Attendees: Zachary Garcia, Ismael Pena, Ekaterina Banks, Roland Garcia, Akeem Lake, Adriano Herrera

Start time: 8:59 PM

End time: 9:09 PM

Student1: Roland Garcia

- What was done since the last scrum meeting?

- Added implementation of bolo comment section in system endpoint, as well as worked on developing other comment features.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working on the development of the comment section feature.

- Advance knowledge of components of application.

- What are the hurdles?

- AWT authenticating issue for some comment features.

Student2: Anthony Benitez

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student3: Zachary Garcia

- What was done since the last scrum meeting?

- Got database running with Adriano through the use of RDS.

- Provided access to database to team members.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working towards full deployment of the test environment.

- Advance knowledge of components of application.

- What are the hurdles?

- Application build makes the program difficult to run properly. Port problem.

Student4: Ekaterina Banks

- What was done since the last scrum meeting?

- Talked to Janeth about next steps in the development of the user guides.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working on design and implementation of user guides.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student5: Akeem Lake

- What was done since the last scrum meeting?

- Continued working on the development of comment section and features.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Will collaborate with Roland to test and develop further the comment features, with a focus on the front development.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student6: Janeth Herrera

- What was done since the last scrum meeting?

- Meeting with Ekaterina to discuss FE and BE schema and setup.

- What is planned to be done until the next scrum meeting?

- Work on database.

- What are the hurdles?

- None

Student7: Adriano Herrera

- What was done since the last scrum meeting?

- Got database running with Zachary through the use of RDS.

- Dumped docker route.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working towards full deployment of the test environment.

- Focus on optimization.

- Advance knowledge of components of application.

- What are the hurdles?

- Application build makes the program difficult to run properly. Port problem.

Student8: Ismael Pena

- What was done since the last scrum meeting?

- Continued working on development and implementations of email features.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Advance knowledge of components of application.

- Continue working on successfully implementing email features and components.

- Work on adding a UI component to better use the notification features of the application.

- What are the hurdles?

- N/A

Overall Remarks:

Team is starting to enter the second sprint and therefore are starting the early phases of application development. Features that need to be added or fixed have been reviewed and individual tasks have been assigned. Members will continue searching for solutions and establishing plans of action, while starting to work on their implementations. In addition, we are continuing researching the components of the application.

Resources: