Daily Standup Meeting – Sunday 26, 2020

Project: Bolo

Date: July 26, 2020

Attendees: Zachary Garcia, Ismael Pena, Ekaterina Banks, Akeem Lake, Janeth Herrera, Anthony Benitez, Adriano Herrera, Roland Garcia

Start time: 9:06 PM

End time: 9:20 PM

Student1:  Roland Garcia

- What was done since the last scrum meeting?

- Working on documents and UML diagrams for deliverables

- What is planned to be done until the next scrum meeting?

- Keep working on docs and diagrams

- What are the hurdles?

- N/A

Student2: Anthony Benitez

- What was done since the last scrum meeting?

- Still working on integrating some code and clearing up issues

- Reviewed the deliverables

- What is planned to be done until the next scrum meeting?

- Prepare final deliverables as start working on deliverables

- What are the hurdles?

- N/A

Student3: Zachary Garcia

- What was done since the last scrum meeting?

- Creating merge request for user guide front end

- What is planned to be done until the next scrum meeting?

- Finish merge search feature and start working on final documents

- What are the hurdles?

- N/A

Student4: Ekaterina Banks

- What was done since the last scrum meeting?

- Still finishing up image placement

- What is planned to be done until the next scrum meeting?

- Finish image placement and start working on deliverables

- What are the hurdles?

- N/A

Student5: Akeem Lake

- What was done since the last scrum meeting?

- Still working with Adriano on backend to allow comments

- Completed assignment.

- What is planned to be done until the next scrum meeting?

- Start working on final deliverables.

- What are the hurdles?

- Ran into issue regarding the backend where the boloes stopped showing

Student6: Janeth Herrera

- What was done since the last scrum meeting?

- Finished the fix for updating an image for userguide

- Did starter template for changelog for capstone to use next semester

- What is planned to be done until the next scrum meeting?

- Prepare final deliverables

- What are the hurdles?

- N/A

Student7: Adriano Herrera

- What was done since the last scrum meeting?

- Still working with Akeem on backend comments.

- What is planned to be done until the next scrum meeting?

- Finish final feature and get ready for final deliverables.

- What are the hurdles?

- Same blocker as Akeem: Boloes not showing

Student8: Ismael Pena

- What was done since the last scrum meeting?

- Read over the requirements for this week

- What is planned to be done until the next scrum meeting?

- Keep working on the final documents

- What are the hurdles?

- N/A

Overall Remarks:

We are finishing final merges and changes and we are all beginning to work on the final deliverables.

Resources: