Project: Bolo

Date: June 21, 2020

Attendees: Zachary Garcia, Ismael Pena, Ekaterina Banks, Akeem Lake, Janeth Herrera, Anthony Benitez, Adriano Herrera

Start time: 9:00 PM

End time: 9:12 PM

Student1:  Roland Garcia

- What was done since the last scrum meeting?

  - Worked on improving the comments API.

  - Improved the security by restricting access to only authorized users to API endpoints.

  - Continued research of design and application component.

- What is planned to be done until the next scrum meeting?

  - Continue working on overall implementation of comment feature.

  - Advance knowledge of components of application.

- What are the hurdles?

  - N/A

Student2: Anthony Benitez

- What was done since the last scrum meeting?

- Further planned and developed new strategies and designs for upcoming additional feature implementations.

- Coordinating with Ismael on how to further improve feature.

- Continued research of design and application component.

- What is planned to be done until the next scrum meeting?

- Continue talking with Ismael about further refining and improving email notifications and UI elements.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student3: Zachary Garcia

- What was done since the last scrum meeting?

- Continued providing assistance to Akeem to attempt to resolve some hurdles that he had encountered.

- Inform members about the new steps that have to be taken before sharing application link to Jason.

- What is planned to be done until the next scrum meeting?

- Will wait until all latest updates of features have been pushed and configured and will then share link of latest bolo application version with Jason.

- Continue providing assistance to Akeem on resolving some comment section hurdles.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student4: Ekaterina Banks

- What was done since the last scrum meeting?

- Successfully connected to API and worked on fully implementing edit and delete user guide buttons.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working on overall implementation of User Guides.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student5: Akeem Lake

- What was done since the last scrum meeting?

- Continued working on the development of comment section and its features.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working on comment section features and resolve some hurdles.

- Will get together with Roland to resolve some hurdles that have been emerging.

- Advance knowledge of components of application.

- What are the hurdles?

- Issue trying to figure out how the queries from database are implemented in the API.

Student6: Janeth Herrera

- What was done since the last scrum meeting?

- Set up schemas to auto-generate images and updated attributes.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Pass sample data to Ekaterina for testing purposes and set up google drive with Bolo email to store user guide images.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student7: Adriano Herrera

- What was done since the last scrum meeting?

- Almost done fully cleaning and removing old configurations that are preventing angular built.

- Monitor overall deployment activity and try to keep all components intact.

- What is planned to be done until the next scrum meeting?

- Continue working on successfully being able to build angular application.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student8: Ismael Pena

- What was done since the last scrum meeting?

- Updated email notifications to send pdf notifications instead of text.

- Updated email notifications UI elements.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Will continue meeting with Anthony to discuss progress of email notifications and plan next steps.

- Continue working on successfully implementing email features and components.

- What are the hurdles?

- N/A

Overall Remarks:

As sprint three continues, the team will continue to work from the instructions and feedback that the product owner has given regarding the second sprint and are making progress towards continuing to improve those features. New solutions and designs are being implemented and the assigned features are being improved. Meetings are being scheduled and planned, and communication is being improved.

Resources: