Project: Bolo

Date: June 10, 2020

Attendees: Zachary Garcia, Ismael Pena, Ekaterina Banks, Roland Garcia, Akeem Lake, Adriano Herrera, Janeth Herrera

Start time: 9:00 PM

End time: 9:07 PM

Student1: Roland Garcia

- What was done since the last scrum meeting?

- Attempted deployment through Heroku but unsuccessful.

- Continued working on the development of comment section and features.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working on the development of the comment section feature.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student2: Anthony Benitez

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student3: Zachary Garcia

- What was done since the last scrum meeting?

- Continued conducting research and searching for methods to successfully deploy development environment.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working towards full deployment of the test environment and synchronizing our data.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student4: Ekaterina Banks

- What was done since the last scrum meeting?

- Continued working on the layouts of the user guides.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working on design and implementation of user guides and connect to database.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student5: Akeem Lake

- What was done since the last scrum meeting?

- Continued working on the development of comment section and features.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working on comment section features, with a focus on the front development.

- Advance knowledge of components of application.

- What are the hurdles?

- Trying to figure out connection to backend.

Student6: Janeth Herrera

- What was done since the last scrum meeting?

- Worked on the user guide controller.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Continue working on design and implementation of user guides, with a focus on backend.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student7: Adriano Herrera

- What was done since the last scrum meeting?

- Continued conducting research and searching for methods to successfully deploy development environment.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Will try to use windows server as a solution for deployment of development environment.

- Advance knowledge of components of application.

- What are the hurdles?

- N/A

Student8: Ismael Pena

- What was done since the last scrum meeting?

- Looked at notes from backlog grooming meeting on Tuesday and implemented the new standards for the email features.

- Added new elements to the email features.

- Continued looking and studying the implementation and features of the project.

- What is planned to be done until the next scrum meeting?

- Advance knowledge of components of application.

- Continue working on successfully implementing email features and components.

- Work on adding a UI component to better use the notification features of the application.

- What are the hurdles?

- N/A

Overall Remarks:

Features that need to be added or fixed have been reviewed and individual tasks have been assigned. Members will continue working on their plans of action, while improving their implementations. In addition, we are continuing researching the components of the application.

Resources: