Sprint Planning Meeting Minutes:

Date: 5/21/2020

Project: Machine Learning Optimization

Attendees: Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor
Start time: 6:15
End time: 6:30

After discussion, the velocity of the team was estimated to be 30 HOURS

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Factors, ML Models & Brainstorm

- User Story 2: <Blank for now>

The team members indicated their willingness to work on the following user stories.

- User Story 1

  - Nazmul Huq

  - Oscar Barbosa

  - Ettore Mottola

  - Bryan Camacho

  - Patrick Perez

  - Luis Acosta

  - Eitan Flor

- User Story 2

Date: 5/25/2020

Project: Machine Learning Optimization

Attendees: Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor, Janki Bhimani

Start time: 5:30

End time: 6:30

After discussion, the velocity of the team was estimated to be 30 Hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

- User Story 2:

The team members indicated their willingness to work on the following user stories.

- User Story 1:

- User Story 2:

Date: 06/02/2020

Project: Machine Learning Optimization

Attendees: Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

Start time: 5:45PM

End time: 6:30PM

After discussion, the velocity of the team was estimated to be 30 Hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Research the efficient adoption of non-volatile memory from PM to DRAM using ML to predict what elements will be accessed more. We want to put everything that is not being used in PM (Cold pages) and put everything that we are using a lot in DRAM (Hot Pages).

- User Story 2:

  - Decrease the amount of PM look ups and prioritize DM look ups.

  - Estimated velocity: 3 (Capstone)

  - Estimated velocity: 5 (Senior)

- User Story 3:

  - Learn Ruminant

  - Estimated velocity: 3 (Capstone)

  - Estimated velocity: 5 (Senior)

- User Story 4:

  - Research how to use ML techniques such as Softmax, SARSA, Qlearning, and DDPG to learn the threshold policy

  - Estimated velocity: 3 (Capstone)

  - Estimated velocity: 5 (Senior)

- User Story 5

  - Present Week 1 progress and Q/A

  - Estimated velocity: 3 (Capstone)

  - Estimated velocity: 5 (Senior)

The team members indicated their willingness to work on the following user stories.

- User Story 1:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 2:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 3:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 4:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 5:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

Date: 06/15/2020

Project: Machine Learning Optimization

Attendees: Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

Start time: 5:45PM

End time: 6:15PM

After discussion, the velocity of the team was estimated to be 40 Hours for Senior Project and 20 Hours for Capstone

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

  - Identify three ML techniques which can be used to automatically learn the threshold policy

  - Estimated velocity: 6 (Capstone)

  - Estimated velocity: 12.6(Senior)

- User Story 2:

  - Design the reward functions for each of the above three ML techniques

  - Estimated velocity: 6 (Capstone)

  - Estimated velocity: 0 (Senior)

- User Story 3:

  - Simulate Ruminant’s activities into DRAM-NVM flat-addressable hybrid memory system

  - Estimated velocity: 0 (Capstone)

  - Estimated velocity: 12.6 (Senior)

- User Story 4

  - Present Week 2 progress and Q/A

  - Estimated velocity: 1 (Capstone)

  - Estimated velocity: 1 (Senior)

- User Story 5

  - Theoretically compare and analyze the impact of the first ML technique and its reward functions on Ruminant

  - Estimated velocity: 6 (Capstone)

  - Estimated velocity: 0 (Senior)

- User Story 6

  - Present Week 3 progress and Q/A

  - Estimated velocity: 1 (Capstone)

  - Estimated velocity: 1 (Senior)

- User Story 7

  - Plan on how to capture and implement two of the above three ML techniques into the Simulator designed by the team

  - Estimated velocity: 0 (Capstone)

  - Estimated velocity: 12.6 (Senior)

The team members indicated their willingness to work on the following user stories:

- User Story 1:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 2:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola

- User Story 3:

  - Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 4:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 5:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola

- User Story 6:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 7:

  - Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

Date: 06/29/2020

Project: Machine Learning Optimization

Attendees: Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

Start time: 5:45PM

End time: 6:15PM

After discussion, the velocity of the team was estimated to be 40 Hours for Senior Project and 20 Hours for Capstone

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

  - Implement first ML technique and compare its reward functions to automatically learn to threshold update policy

  - Estimated velocity: 0 (Capstone)

  - Estimated velocity: 9.5(Senior)

- User Story 2:

  - Implement second ML technique and compare its reward functions to automatically learn the threshold update policy

  - Estimated velocity: 0 (Capstone)

  - Estimated velocity: 9.5 (Senior)

- User Story 3:

  - Prepare Github repo of the code files, executables, makefiles, and README

  - Estimated velocity: 0 (Capstone)

  - Estimated velocity: 9.5 (Senior)

- User Story 4

  - Present Week 4 progress and Q/A

  - Estimated velocity: 1 (Capstone)

  - Estimated velocity: 1 (Senior)

- User Story 5

  - Theoretically compare and analyze the impact of the third ML technique and its reward functions on Ruminant

  - Estimated velocity: 9 (Capstone)

  - Estimated velocity: 0 (Senior)

- User Story 6

  - Theoretically compare and analyze the impact of the second ML technique and its reward functions on Ruminant

  - Estimated velocity: 9 (Capstone)

  - Estimated velocity: 0 (Senior)

- User Story 7

  - Present Week 5 progress and Q/A

  - Estimated velocity: 1 (Capstone)

  - Estimated velocity: 1 (Senior)

- User Story 8

  - Update Github repo of the code files, executables, makefiles, and README

  - Estimated velocity: 0 (Capstone)

  - Estimated velocity: 9.5 (Senior)

The team members indicated their willingness to work on the following user stories:

- User Story 1:

  - Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 2:

  - Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 3:

  - Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 4:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 5:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola

- User Story 6:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola

- User Story 7:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 8:

  - Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

Date: 07/13/2020

Project: Machine Learning Optimization

Attendees: Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

Start time: 5:45PM

End time: 6:15PM

After discussion, the velocity of the team was estimated to be 40 Hours for Senior Project and 20 Hours for Capstone

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

  - Experimentally compare and analyze the efficiency of the two different ML techniques

  - Estimated velocity: 0 (Capstone)

  - Estimated velocity: 7.8 (Senior)

- User Story 2:

  - Prepare final Github repo of the code files, executables, make files, and README

  - Estimated velocity: 0 (Capstone)

  - Estimated velocity: 7.8 (Senior)

- User Story 3:

  - Commit final Github repo of the code files, executables, make files, and README

  - Estimated velocity: 0 (Capstone)

  - Estimated velocity: 7.8 (Senior)

- User Story 4:

  - Summarize overall project in a Final Project Report

  - Estimated velocity: 0 (Capstone)

  - Estimated velocity: 7.8 (Senior)

- User Story 5:

  - Prepare final project presentation

  - Estimated velocity: 0 (Capstone)

  - Estimated velocity: 7.8 (Senior)

- User Story 6

  - Present Week 6 progress and Q/A

  - Estimated velocity: 1 (Capstone)

  - Estimated velocity: 1 (Senior)

- User Story 7

  - Theoretically compare and analyze the tradeoffs among the three ML techniques

  - Estimated velocity: 6.3 (Capstone)

  - Estimated velocity: 0 (Senior)

- User Story 8

  - Summarize overall project in a final project report

  - Estimated velocity: 6.3 (Capstone)

  - Estimated velocity: 0 (Senior)

- User Story 9

  - Prepare final project presentation

  - Estimated velocity: 6.3 (Capstone)

  - Estimated velocity: 0 (Senior)

The team members indicated their willingness to work on the following user stories:

- User Story 1:

  - Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 2:

  - Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 3:

  - Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 4:

  - Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 5:

  - Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 6:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

- User Story 7:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola

- User Story 8:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola

- User Story 9:

  - Nazmul Huq, Oscar Barbosa, Ettore Mottola