Sprint Retrospective Meeting Minutes

Date: 01/06/2020

Project: Machine Learning Optimization

Attendees:  Nazmul Huq, Oscar Barbosa, Ettore Motola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

Start time: 7:00 PM

End time: 7:30 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we completed the user stories provided by the Prof. on schedule as well as providing our comprehension of the researched information for spring 2.

    - Velocity: 15 (Capstone)

    - Velocity: 25 (Senior)

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we completed 3 hours per user story.

- Did each team member work as scheduled?

  - Yes, the entire team worked as scheduled both weekdays and weekends.

    - 15 Hours (Capstone)

    - 25 Hours (Senior)

What went right?

- The team research has not faced any obstacles and we found a solution for the simulation environment for the RL algorithms.

How to address the issues in the next sprint?

- How to improve the process?

  - Focus on developing simulation environment (OpenAi gym)

- How to improve the product?

  - By implementing sample environments for the different ML algorithms researched.

Sprint Retrospective Meeting Minutes

Date: 06/26/2020

Project: Machine Learning Optimization

Attendees:  Nazmul Huq, Oscar Barbosa, Ettore Motola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

Start time: 7:00 PM

End time: 7:30 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we completed the user stories provided by the Prof. on schedule as well as providing our comprehension of the researched information for spring 2.

    - Velocity: 15 (Capstone)

    - Velocity: 25 (Senior)

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we completed 3 hours per user story.

- Did each team member work as scheduled?

  - Yes, the entire team worked as scheduled both weekdays and weekends.

    - 15 Hours (Capstone)

    - 25 Hours (Senior)

What went right?

- The team research has not faced any obstacles and we found a solution for the simulation environment for RL algorithms. We needed to backlog a few user stories that were not completed on time.

How to address the issues in the next sprint?

- How to improve the process?

  - Focus on developing the reward function for SARSA, Qlearning, and DDPG algorithms (Capstone)

  - Focus on improving the environment simulator (Senior)

- How to improve the product?

  - By implementing sample environments for the different ML algorithms researched.

  - By testing the reward functions for the different ML algorithms researched

  - By theoretically analyzing the reward functions for the different ML algorithms researched

Sprint Retrospective Meeting Minutes

Date: 07/10/2020

Project: Machine Learning Optimization

Attendees:  Nazmul Huq, Oscar Barbosa, Ettore Motola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

Start time: 7:00 PM

End time: 7:30 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we completed the user stories provided by the Prof. on schedule as well as providing our comprehension of the researched information for spring 3.

    - Velocity: 15 (Capstone)

    - Velocity: 25 (Senior)

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we completed around 6 hours per user story for Capstone and 12 hours for Senior Project.

- Did each team member work as scheduled?

  - Yes, the entire team worked as scheduled both weekdays and weekends.

    - 20 Hours (Capstone)

    - 40 Hours (Senior)

What went right?

- The team research has not faced any obstacles and we found a solution for the simulation environment for RL algorithms. We needed to backlog a few user stories that were not completed on time. Our RL environment is running and will need to do some modifications to our reward function. We are still working on the QTable.

How to address the issues in the next sprint?

- How to improve the process?

  - Focus on developing the reward function for SARSA, Qlearning, and DDPG algorithms (Capstone)

  - Focus on improving the environment simulator and update the Github (Senior)

- How to improve the product?

  - By implementing sample environments for the different ML algorithms researched.

  - By testing the reward functions for the different ML algorithms researched

  - By theoretically analyzing the reward functions for the different ML algorithms researched

Sprint Retrospective Meeting Minutes

Date: 07/24/2020

Project: Machine Learning Optimization

Attendees:  Nazmul Huq, Oscar Barbosa, Ettore Motola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor

Start time: 7:00 PM

End time: 7:30 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we completed the user stories provided by the Prof. on schedule as well as providing our comprehension of the researched information for spring 4.

    - Velocity: 15 (Capstone)

    - Velocity: 25 (Senior)

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we completed around 6 hours per user story for Capstone and 12 hours for Senior Project. Each story was evaluated and justified before the spring to better estimate user story size.

- Did each team member work as scheduled?

  - Yes, the entire team worked as scheduled both weekdays and weekends. Each team participated in helping each other as well.

    - 20 Hours (Capstone)

    - 40 Hours (Senior)

What went right?

- The team faced many obstacles but quickly solved them by both teams (capstone & senior project) working together.  The team also created documentation of blockers to communicate and explore different possibilities with the teacher assistant. We focused on tailoring our algorithms to the projects as well as properly evaluating them and comparing them.

How to address the issues in the next sprint?

- How to improve the process?

  - Focus on creating a presentation and having validated data.  (Capstone)

  - Focus on report/documentation as well as prepare for the presentation (Senior)

- How to improve the product?

  - By testing the reward functions for the different ML algorithms researched and have concrete and analyzed data for comparisons. This will improve documentation for the presentation.

  - Analyzing the reward functions for the different ML algorithms researched with the computed data.