Sprint Review Meeting Minutes

Sprint 1

Date: 5/21/2020

Project: Machine Learning Optimization

Attendees: Nazmul Huq, Oscar Barbosa, Ettore Motola, Bryan Camacho, Patrick Perez, Luis Acosta, Eitan Flor 
Start time: 6:15 
End time: 6:30

After discussion, the velocity of the team was estimated to be 30 HOURS

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Factors, ML Models & Brainstorm

- User Story 2:

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- N/A

Sprint 2

Date: 6/02/20

Project: Machine Learning Optimization

Attendees: Eitan Flor, Patrick Perez, Bryan Camacho, Luis Acosta, Oscar Barbosa, Nazmul Huq, Ettore Mottola

Start time: 5:30 pm

End time: 6:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1:

- Research the efficient adoption of non-volatile memory from PM to DRAM using ML to predict what elements will be accessed more. We want to put everything that is not being used in PM (Cold pages) and put everything that we are using a lot in DRAM (Hot Pages).

- User Story 2:

- Decrease the amount of PM look ups and prioritize DM look ups.

- Estimated velocity: 3 (Capstone)

- Estimated velocity: 5 (Senior)

- User Story 3:

- Learn Ruminant

- Estimated velocity: 3 (Capstone)

- Estimated velocity: 5 (Senior)

- User Story 4:

- Research how to use ML techniques such as Softmax, SARSA, Qlearning, and DDPG to learn the threshold policy

- Estimated velocity: 3 (Capstone)

- Estimated velocity: 5 (Senior)

- User Story 5

- Present Week 1 progress and Q/A

- Estimated velocity: 3 (Capstone)

- Estimated velocity: 5 (Senior)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- N/A

Sprint 3

Date: 6/15/20

Project: Machine Learning Optimization

Attendees: Eitan Flor, Patrick Perez, Bryan Camacho, Luis Acosta, Oscar Barbosa, Nazmul Huq, Ettore Mottola

Start time: 5:30 pm

End time: 6:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

User Story 1:

- Identify three ML techniques which can be used to automatically learn the threshold policy

- Estimated velocity: 6 (Capstone)

- Estimated velocity: 12.6(Senior)

- User Story 2:

- Design the reward functions for each of the above three ML techniques

- Estimated velocity: 6 (Capstone)

- Estimated velocity: 0 (Senior)

- User Story 3:

- Simulate Ruminant’s activities into DRAM-NVM flat-addressable hybrid memory system

- Estimated velocity: 0 (Capstone)

- Estimated velocity: 12.6 (Senior)

- User Story 4

- Present Week 2 progress and Q/A

- Estimated velocity: 1 (Capstone)

- Estimated velocity: 1 (Senior)

- User Story 5

- Theoretically compare and analyze the impact of the first ML technique and its reward functions on Ruminant

- Estimated velocity: 6 (Capstone)

- Estimated velocity: 0 (Senior)

- User Story 6

- Present Week 3 progress and Q/A

- Estimated velocity: 1 (Capstone)

- Estimated velocity: 1 (Senior)

- User Story 7

- Plan on how to capture and implement two of the above three ML techniques into the Simulator designed by the team

- Estimated velocity: 0 (Capstone)

- Estimated velocity: 12.6 (Senior)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- N/A

Sprint 4

Date: 6/29/20

Project: Machine Learning Optimization

Attendees: Eitan Flor, Patrick Perez, Bryan Camacho, Luis Acosta, Oscar Barbosa, Nazmul Huq, Ettore Mottola

Start time: 5:30 pm

End time: 6:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

User Story 1:

- Implement first ML technique and compare its reward functions to automatically learn to threshold update policy

- Estimated velocity: 0 (Capstone)

- Estimated velocity: 9.5(Senior)

- User Story 2:

- Implement second ML technique and compare its reward functions to automatically learn the threshold update policy

- Estimated velocity: 0 (Capstone)

- Estimated velocity: 9.5 (Senior)

- User Story 3:

- Prepare Github repo of the code files, executables, makefiles, and README

- Estimated velocity: 0 (Capstone)

- Estimated velocity: 9.5 (Senior)

- User Story 4

- Present Week 4 progress and Q/A

- Estimated velocity: 1 (Capstone)

- Estimated velocity: 1 (Senior)

- User Story 5

- Theoretically compare and analyze the impact of the third ML technique and its reward functions on Ruminant

- Estimated velocity: 9 (Capstone)

- Estimated velocity: 0 (Senior)

- User Story 6

- Theoretically compare and analyze the impact of the second ML technique and its reward functions on Ruminant

- Estimated velocity: 9 (Capstone)

- Estimated velocity: 0 (Senior)

- User Story 7

- Present Week 5 progress and Q/A

- Estimated velocity: 1 (Capstone)

- Estimated velocity: 1 (Senior)

- User Story 8

- Update Github repo of the code files, executables, makefiles, and README

- Estimated velocity: 0 (Capstone)

- Estimated velocity: 9.5 (Senior)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- N/A

Sprint 5

Date: 7/13/20

Project: Machine Learning Optimization

Attendees: Eitan Flor, Patrick Perez, Bryan Camacho, Luis Acosta, Oscar Barbosa, Nazmul Huq, Ettore Mottola

Start time: 5:30 pm

End time: 6:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

After discussion, the velocity of the team was estimated to be 40 Hours for Senior Project and 20 Hours for Capstone

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

- Experimentally compare and analyze the efficiency of the two different ML techniques

- Estimated velocity: 0 (Capstone)

- Estimated velocity: 7.8 (Senior)

- User Story 2:

- Prepare final Github repo of the code files, executables, make files, and README

- Estimated velocity: 0 (Capstone)

- Estimated velocity: 7.8 (Senior)

- User Story 3:

- Commit final Github repo of the code files, executables, make files, and README

- Estimated velocity: 0 (Capstone)

- Estimated velocity: 7.8 (Senior)

- User Story 4:

- Summarize overall project in a Final Project Report

- Estimated velocity: 0 (Capstone)

- Estimated velocity: 7.8 (Senior)

- User Story 5:

- Prepare final project presentation

- Estimated velocity: 0 (Capstone)

- Estimated velocity: 7.8 (Senior)

- User Story 6

- Present Week 6 progress and Q/A

- Estimated velocity: 1 (Capstone)

- Estimated velocity: 1 (Senior)

- User Story 7

- Theoretically compare and analyze the tradeoffs among the three ML techniques

- Estimated velocity: 6.3 (Capstone)

- Estimated velocity: 0 (Senior)

- User Story 8

- Summarize overall project in a final project report

- Estimated velocity: 6.3 (Capstone)

- Estimated velocity: 0 (Senior)

- User Story 9

- Prepare final project presentation

- Estimated velocity: 6.3 (Capstone)

- Estimated velocity: 0 (Senior)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- N/A

Sprint 6

Date: 7/30/20

Project: Machine Learning Optimization

Attendees: Eitan Flor, Patrick Perez, Bryan Camacho, Luis Acosta, Oscar Barbosa, Nazmul Huq, Ettore Mottola

Start time: 5:30 pm

End time: 6:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1:

- Wrap up final deliverable with documentation, video, and etc

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- N/A