Patrol Shift Bid Scheduler

Sprint 1: 5/18 - 5/29

Monday, 05.18.2020

─

# Attendees

Justin Alfonso, Senior, Backend Developer Hours Worked: 4 (Present)

Steven Wang, Senior, Backend Developer (Present)

Jeremiah Mirander, Senior, Backend Developer (Present)

Sohail Monga, Senior, Backend Developer (Present)

Shanna Sit, Capstone 1, Frontend (Present)

Victor Suarez, Capstone 1, Frontend (Present)

Nathan Pabon, Capstone 1, Frontend (Present)

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager (Present)

Hours: 3

# Agenda

## Last Meeting Follow-up

- No old business

## New Business

- Introduce ourselves

  - Major/Experience/What you want to do in this project

  - We can do it, even if the situation is a bit messy c:

- Plan of Action

  - The Frontend / Backend Split

  - Quick TLDR of the Sprint System: https://www.atlassian.com/agile/project-management/epics-stories-themes

- Trello

  - Ensure all can access (All Good)

  - URL: https://trello.com/b/Rl4ABFyD/patrol-shift-bid-scheduler-summer-2020

- Documentation Setup

  - Review Office files workflow in Teams

  - Ensure team can access shared OneDrive folder (All Good?)

  - Info Tab

- GitHub Access

  - Ensure access (All Good)

  - Webhooks setup

- Goals & Milestones

  - Doc

  - Simple Project

    - Purpose: Work through full pipeline on simple project as a team

  - Work out PSBS project goals

- Pitch of UI Mockup

  - XD URL: https://xd.adobe.com/view/e2d6ee3b-db8d-48ec-6c31-ca9eec38161d-94e7/

- Define PSBS User stories (aka Features)

- Plan talking point for PO meeting

  - Will contact PO to schedule a meeting on Tuesday

# Notes

- No old business

Action Items

- Create GitHub Patrol-Shift-Bid-Scheduler organization (Done)

- Create simple-todo repository (Done)

- Create patrol-shift-bid-scheduler repository (Done)

- Create basic server running react default app in simple-todo

# Next Meeting Agenda Items

- Repo structure