Patrol Shift Bid Scheduler

Sprint 1: 5/18 - 5/29

Tuesday, 05.19.2020

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 4

- Work done:

  - Dockerfile

  - Backend Auth

- Work to do:

  - V0 API schema

- Problems:

  - Docker plz

Steven Wang, Senior, Backend Developer

Hours Worked: 3

- Work done:

  - Cloned both todo and PSBS to local

  - Download and run Docker

- Work to do:

  - Make sure todo and PSBS runs on my machine

  - Further understand concept of Docker and how to use it

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer

- Work done: Familiarized myself with the Github repo and cloned it

- Work to do: Need to find a way to set up docker

- Problems: Docker pls (does not work on Windows 10 Home, despite insider; toolbox does not work either)

Sohail Monga, Senior, Backend Developer

Hours Worked: 4.0

- Work done:

  - Got familiar with the enviroment (Github)

- Work to do:

  - Need to install and setup docker

- Problems:

  - Since I have windows 10 home, I have been facing issues with installing Docker

Shanna Sit, Capstone 1, Frontend
Hours Worked: 5

- Work done:

  - Worked on mockup for the PSBS.

    - Selected Light Mode Color Theme (Finally.)

    - Done pages atm: Login, User Dashboard, Settings, Admin Tools (User), Calendar

  - Cloned both design and test repos

- Work to do:

  - Continue mockup but will edit based on comments in the meeting.

- Problems:

  - Doesn’t understand bidding

Victor Suarez, Capstone 1, Frontend

Hours Worked: 3

- Work done: Designed V0 Todo API schema

- Work to do: things? Probably being a guinea pig / extra set of eyes for Shanna’s design

  - Shanna: Indeed you are, scrub c:

- Problems: Docker....

Nathan Pabon, Capstone 1, Frontend

Hours Worked: 4

- Work done:

  - Cloned the todo and bid-scheduler repo

  - Set up development environment with everything including Docker

- Work to do:

  - Eventually work on frontend to get registration working

- Problems:

  - `docker-compose up` attempts to start five different containers, 3 of which exit unexpectedly (nginx, php, frontend).

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager

Hours Worked: 4

- Work done:

  - Contacted PO

  - Made Calendar with important meetings and milestones

  - Added basic frontend to Todo repo

  - Cloned and tested repo

- Work to do:

  - Start DevOps

  - Update frontend to use React functional components and hooks

  - Work with team to refine Scheduler features

- Problems:

  - Docker-compose up -d did not display default Laravel site

  - Couldn’t add multiple Reviewers on PR

# Agenda

## Last Meeting Follow-up

- Confirm everyone has cloned and can run repo

## New Business

- Availability

  - Mandatory only during standup/planning meeting hours

  - Coordinate other meetings as needed with specific team members

  - Feel free to have time when we should not contact you

    - i.e. I’m at work 10:am – 4:pm

  - If someone is pinging you, feel free to say

    - “I’m not available atm. Will be available at...”

- Review Milestone / Meetings on Trello Calendar

- PO phone call update

  - Adjust schedule based on phone call

- Ensure Backend can serve React build

- Sprint Planning for Todo

  - Refine and bid on user stories (card for FE, card for BE)

  - Assign and set deadlines

- Second Pass of PO Meeting plan

  - Email

  - Feature list / Questions

  - Mockup

# Notes

Action Items

- Backend: Dockerfile reconfiguration

  - Copy frontend build to directory before containerization

- Set up development environments for those who haven’t yet (Docker, GitHub, etc.)

- Everyone should enter their availability in the general info doc

# Next Meeting Agenda Items