Patrol Shift Bid Scheduler

Sprint 1: 5/18 - 5/29

Wednesday 05.20.2020

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 4

- Work done: Auth endpoints (login, logout, register, forget, reset, me)

- Work to do: Make sure everyone can setup the dev env simply

- Problems: docker scripts

Steven Wang, Senior, Backend Developer

Hours Worked: 4

- Work done:

  - Work environment set up completed

- Work to do:

  - Familiarize myself with docker and laravel framework

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer

- Work done: Upgraded to Pro to get docker, docker setup, and reviewed Laravel documentation (mostly database portion).

- Work to do: Resolve problems with Docker and begin work on CRUD.

- Problems: Docker (docker-compose exec php ./setup.sh).

Sohail Monga, Senior, Backend Developer

Hours Worked: 3.5

- Work done:

  - Found a way to download Docker, by upgrading to Windows Pro, started learning about the Laravel and PHP.

- Work to do:

  - Although started, but I need to learn more about the Laravel framework and begin work on CRUD

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3

- Work done:

  - To-Do List Mockup: https://xd.adobe.com/view/d7e83c53-e612-4108-739a-2dd9f6751b68-a1d9/

  - Dropped finished draft in the github

- Work to do:

  - Scheduler: Due tom c:

  - Need to add old react components over

- Problems:

  - Too much work to create inset shadows in XD, but they’re there in the code. Alternative could be to use color blocks, but too much color I feel.

  - Not a problem but I started looking into Jest testing.

Victor Suarez, Capstone 1, Frontend

- Work done:

  - Looked up axios, and tried to get Docker running

- Work to do:

  - Begin working on API connections

- Problems:

  - Docker still.... acting up

Nathan Pabon, Capstone 1, Frontend

Hours Worked: 3

- Work done:

  - Implemented CI workflow for ReactJS app

- Work to do:

  - Implement CI workflow for Laravel

- Problems:

  - I’m not at all familiar with Laravel so I don’t know what needs to run to get a Laravel server running exactly. I’m “reverse engineering” the setup.sh file in the server folder but I still don’t quite understand it.

  - I’ve looked at the starter Laravel GitHub action but it’s using sqlite instead of mysql, so I’ll need to figure out how to get it to work with mysql.

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager

Hours Worked: 4

- Work done:

  - Added basic redux setup to frontend

  - Troubleshoot backend server setup

- Work to do:

  - Update frontend build script

  - Registration for frontend

- Problems:

  - None

# Agenda

## Last Meeting Follow-up

- Confirm everyone has cloned and can run repo

- Confirm all contact info in document

## New Business

- Standup

- Reviews and PR’s

- Email to PO

- Review Milestone / Meetings on Trello Calendar

- Continue Sprint Planning for Todo

  - Refine and bid on user stories (card for FE, card for BE)

  - Assign and set deadlines

## Breakout Meetings

- Redux demo (& Jest <3?)

- Laravel intro (kernel, routes, controllers, models, migrations)

# Notes

Action Items

# Next Meeting Agenda Items

- Backend: talk about models and migrations

- Backend: infinite scrolling lists