Patrol Shift Bid Scheduler

Sprint 1: 5/18 - 5/29

Thursday, 05.21.2020

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 4

- Work done: Docker debugging, backend CI testing workflow

- Work to do:

  - Make sure all members can spin up server for local dev

  - Bring backend team up to speed with Laravel framework

- Problems: Docker do be a cruel mistress 🏴‍☠️

Steven Wang, Senior, Backend Developer
Hours Worked: 3

- Work done:

  - Read up on php

  - WIP on CRUD items

- Work to do:

  - Complete CRUD items

  - Create new git branch and push to that after complete

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 3

- Work done: Went over Laravel documentation for Eloquent for working on CRUD lists. Troubleshoot docker/composer install

- Work to do: Continue working on CRUD lists

- Problems: Docker why.

Sohail Monga, Senior, Backend Developer
Hours Worked: 3.0 hours

- Work done:

  - I have decent knowledge of the Laravel environment and start working on the lists.

- Work to do:

  - Finish Laravel so that I can start on my work on backend.

- Problems:

  - Working with Docker (but a temporary problem).

Shanna Sit, Capstone 1, Frontend
Hours Worked: 5

- Work done:

  - Finished rough draft 1 of PSBS mockup: https://xd.adobe.com/view/e2d6ee3b-db8d-48ec-6c31-ca9eec38161d-94e7/

  - Testing workshop with Mauricio

- Work to do:

  - Style Mauricio’s react components and fix Docker

- Problems:

  - Docker or my compooper is a big butt.

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3

- Work done:

  - Figured out basic Jest testing with Mauricio’s help

- Work to do:

  - Help fix Shanna’s Docker

- Problems:

  - All Green.

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 4

- Work done:

  - Got CI for both frontend and backend working

  - Learned testing with Jest

- Work to do:

  - Work on more react components

  - Run server

- Problems:

  - N/A

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 5

- Work done:

  - Frontend functional unit testing and demo

  - Helped test frontend CI setup

- Work to do:

  - Frontend async unit testing and demo

  - Double check server is working on my machine

- Problems:

  - None

# Agenda

## Last Meeting Follow-up

## New Business

- Standup

- Reviews and PR’s

- Email to PO

- Trello Review

## Breakout Meetings

- Backend: models, Eloquent ORM, migrations

# Notes

Action Items

- Need to fill out hours worked for previous meetings, professor’s request

# Next Meeting Agenda Items

- Backend: seeders, tests, infinite scrolling lists