Patrol Shift Bid Scheduler

Sprint 1: 5/17 - 5/30

Friday, 05.22.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 3

- Work done:

  - User attributes

  - Fiddling with Docker

- Work to do:

  - Support backend team in learning php/laravel

- Problems:

  - It do be smooth sailing today captain 🦜

Steven Wang, Senior, Backend Developer
Hours Worked: 4

- Work done:

  - Started working on models for item list

- Work to do:

  - Item list model req’s completion

  - Item list controller req’s completion

- Problems:

  - Oh boy, I wish I could write them all here

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 4

- Work done:

  - Got Docker/composer to work.... somehow. Worked with models and migrations for Lists and starting on more of the other stuff with CRUD (more documentation reading included)

- Work to do:

  - Continue working on CRUD Lists

- Problems:

  - Suspicious lack of problems

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.0

- Work done:

  - N/A

- Work to do:

  - Working on CRUD. (Needs more work)

- Problems:

  - Although, I am grasping how to use the Docker implementation, I would require another day to finish my goal.

Shanna Sit, Capstone 1, Frontend
Hours Worked: 2

- Work done:

  - Played with UI color palette for alternative styles.

  - Fix React styling for premade components and adjusted a few tests

- Work to do:

  - Going to take an available React component to try building tests for, redux-ing and make happen.

- Problems:

  - Docker after mtg notes

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3

- Work done:

  - Axios + Jest + Redux learning

- Work to do:

  - Help Shanna with docker, work on registration

- Problems:

  - All Green :D

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 2

- Work done:

  - Attempted to fix problems with Docker php container from dev branch, the site starts up with docker-compose but an error is shown

  - Created ListItem component with working test

- Work to do:

  - Create tests for react components

- Problems:

  - The site Docker creates doesn’t load properly without errors

  - Constant GitHub problems (nothing we can do about it)

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 3

- Work done:

  - Groomed Sprint log, setup velocity chart

- Work to do:

  - Registration setup for frontend

  - Navigation for frontend

  - Async tests

- Problems:

  - None

# Sprint 1 log: 100 points

Todo

- (3) Scheduler: Frontend: UI Design

- (5) Setup Project: Frontend: User can login

- (3) Setup Project: Frontend: User can see a home page that displays their lists

- (8) Setup Project: Frontend: User can CRUD Lists

- (8) Setup Project: Frontend: User can click on list to go into the list

- (8) Setup Project: Backend: User can CRUD Lists

- (5) Setup Project: Backend: User can CRUD Items

- (3) Setup Project: Backend: User can edit their settings

- Points: 43

In Progress

- (2) Meeting Agenda for PO

- (5) Setup Project: Frontend: User can registration

- (8) Setup Project: Development Setup

- (3) Setup Project: Frontend: CRM

- Points: 18

Done

- (3) Setup Project: CI Setup

- (8) Setup Project: Backend: User Registration

- (2) Setup project: UI Prototype

- (2) Documentation Setup

- (1) Setup Project: Repository Setup

- (3) Setup Project: User Stories

- (2) Setup Project: Backend: ORM

- Points: 21

Burndown Chart

Velocity = (100 - 78) / (1 - 6) = -5

# Agenda

## Last Meeting Follow-up

- Need to fill out hours worked for previous meetings, professor’s request

## New Business

- Standup

- Trello Review

- PO Meeting Agenda & Protocol

  - Meeting confirmed for 5/28 @ 8:pm

- Frontend/Backend Breakout

Breakout Meetings

- Backend: factories, seeders, tests

- Frontend: Async testing, routing

# Notes

Action Items

- Hour in all meeting minutes

# Next Meeting Agenda Items

- Switching to Github integration vs Calendar

  - All due dates at end of sprint