Patrol Shift Bid Scheduler

Sprint 1: 5/17 - 5/30

Wednesday, 05.27.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 1

- Work done:

  - Helped Jeremiah

  - Thinking about project database schema and relations

- Work to do:

  - Help Sohail

- Problems: 🚫

Steven Wang, Senior, Backend Developer
Hours Worked: 3

- Work done:

  - Studied up on factoring and seeding by Laravel

- Work to do:

  - Write test cases on CRUD items

- Problems:

  - Not at the moment

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 5

- Work done: Fixed issues and worked with Justin to correct issues. Writing more tests.

- Work to do: Finish writing tests and see if anything explodes

- Problems: Currently figuring out how to pass lists in url for showing, updating, and deletion in controller

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.5

- Work done:

  - N/A

- Work to do:

  - Still working on my backlogs (Migrations, authentication, etc), worked on CRUD

- Problems:

  - Backlogs to finish

Shanna Sit, Capstone 1, Frontend
Hours Worked: 4

- Work done:

  - Design mockup: https://xd.adobe.com/view/3273c9b2-224d-43fb-73fe-a272fe11b2a5-4442/

  - Home Page & List Page are viewable

- Work to do:

  - Haven’t started on Redux yet, which is what I should do next

  - If no errors on PR, hop onto the next task.

- Problems:

  - N/A

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3

- Work done:

  - TDD is now live! (for my PR)

- Work to do:

  - Figure out how I am going to bench test this...

- Problems:

  - None anymore, you know, other than having a 40 hour a week Job... if Maurico can put it, so can I.

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 4

- Work done:

  - Created registration form (still in progress)

- Work to do:

  - Get form validation to work properly

- Problems:

  - Not sure if I’m making the form correctly

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 3

- Work done: Started frontend routing

- Work to do: Finish frontend routing

- Problems:

  - Time limitations due to new job

  - Need help tracking points in meeting agenda

# Sprint 1 log: 99 points

Todo

- (8) Setup Project: Frontend: User can CRUD Lists

- (3) Setup Project: Frontend: User can click on list to go into the list

- Points: 11

In Progress

- (5) Scheduler: Frontend: UI Design

- (2) Scheduler: Meeting Agenda for PO

- (5) Setup Project: Frontend: User can register

- (3) Setup Project: Frontend: Homepage that displays lists

- (5) Setup Project: Frontend: User can login

- (5) Setup Project: Frontend: Auth APIs

- (8) Setup Project: Development Setup

- (5) Setup Project: User can CRUD items

- (8) Setup Project: User can CRUD lists

- (5) Setup Project: User can edit their settings

- (13) Backend: PHP / Laravel Review

- Points: 64

Done

- (3) Setup Project: Frontend: CRM

- (3) Setup Project: CI Setup

- (8) Setup Project: Backend: User Registration

- (2) Setup project: UI Prototype

- (2) Documentation Setup

- (1) Setup Project: Repository Setup

- (3) Setup Project: User Stories

- (2) Setup Project: Backend: ORM

- Points: 24

Burndown Chart

Velocity =

# Agenda

## Last Meeting Follow-up

- Dev setup

## New Business

- Standup

- Github Demo

  - Need to improve our Sprint planning

- PO Meeting Agenda & Protocol

  - Meeting confirmed for 5/28 @ 8:pm

- Frontend/Backend Breakout

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items