Patrol Shift Bid Scheduler

Sprint 1 Retrospective: 5/17 - 5/30

Friday, 05.29.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 3

- Work done:

  - Remove password confirmation #41

  - Some models/logic for PSBS

  - Todo user routes #25

- Work to do: git gud

- Problems: ❌

Steven Wang, Senior, Backend Developer
Hours Worked: 2

- Work done:

  - Continued to learn Laravel and php

- Work to do:

  - Continue working on test cases for item CRUD

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 3

- Work done: Added more tests, and validation in controllers

- Work to do: More tests, implement relationship of items in list

- Problems: Assert json structure in test not working (figuring out what structure is returned)

Sohail Monga, Senior, Backend Developer
Hours Worked: Excused absence

- Work done:

- Work to do:

- Problems:

Shanna Sit, Capstone 1, Frontend
Hours Worked: 4

- Work done:

  - Design Mockup for PSBS

- Work to do:

  - ReactJS Refresher (Redux, Hooks)

  - Continue Design Mockup (Status: 10-15%?)

- Problems:

  - Can assist with the sprint logs, but need instructions to proceed

  - Need PR to be pulled from the dark depths it’s under in the last 3 days.

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3

- Work done: Got the “Bench” test done :D

- Work to do: The rest of the routes need to be “benched”

- Problems: there was a small bug but not anymore

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 4

- Work done: SIgnup form is done (I think)

- Work to do: I still have to make tests for it

- Problems:

  - Nothing really

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked:

- Work done: Agenda for next meeting

- Work to do: Login, routing

- Problems: Time limits

# Sprint 1 log: 52 points

Todo

- 35

Done

- 17

Burndown Chart

Velocity = (52-35) / (1-13) = -1.4

# Agenda

## New Business

- Count our points and chart our velocity as a team!

- Retrospective

# Notes

- What went right?

  - Switching to Github, associating tracking to PR’s

  - Meeting with PO

    - Good planning leading up to it

  - Backend lead helpful in guiding team

  - Victor’s Dictatorship (Disagreement Management)

    - Mauricio’s Cat Herding

    - Justin’s responsiveness is top tier c:

  - Meetings went well

- What went wrong?

  - Improve planning meetings

  - Meetings ran long, it was unclear if they were standup or planning

- What can be improved?

  - Instead of having 5 2-hr meetings a week, focus on 3 standups, but 2 longer meetings (or adjust when needs be)?

Action Items

- Notes:

  - Non PR-related tasks should be tracked under action items in each meeting minutes.

  - Models, Entities, APIs = planned and finalized as a team

    - Breakouts – Review – Merge

  - All documentation in docs as MD

    - Docs/Images for linking images into docs

# Next Meeting Agenda Items

- !2:pm – 2:pm Design UI/UX

- 2:pm – 6:pm Backlog, maybe Sprint planning