Patrol Shift Bid Scheduler

Sprint 2: 5/31 - 6/13

Sunday, 06.01.2020 (MM/DD/YYYY)

─

Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked:

- Work done:

- Work to do:

- Problems:

Steven Wang, Senior, Backend Developer
Hours Worked: 7

- Work done:

  - Completed some tests cases for CRUD items

- Work to do:

  - Needs more test cases to be completed for full coverage

- Problems:

  - Currently having errors running test cases and routing

Jeremiah Mirander, Senior, Backend Developer
Hours Worked:

- Work done:

- Work to do:

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 3.0

- Work done:

  - Done with learning migrations

- Work to do: Due to non-academic issues, need to catch up with our backend meeting and be prepared for the new sprint.

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: Sun: 6, Mon: 2

- Work done:

  - Adding and Editing Tasks

  - Documentation for Version 1.0.0 & Key Words

  - UI / UX Mockup (before work relocation)

- Work to do:

  - Finishing CRUD Tasks

- Problems:

Victor Suarez, Capstone 1, Frontend
Hours Worked: Sun: 6, Mon: 5

- Work done: API Design

- Work to do: todo project stuff

- Problems: none

Nathan Pabon, Capstone 1, Frontend
Hours Worked: Sat: 4, Sun: 6, Mon: 2

- Work done:

  - Worked on registration form over the weekend with Mauricio’s help

  - Worked on data model

- Work to do:

  - I need to finish both registration and login form

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 6

- Work done:

- Work to do:

- Problems:

# Agenda

## New Business

- Task out Todo

- Plan and Task out Scheduler

- Review Docs

Notes

- Ask PO:

  - Should users be able to set their own skills?

  - Should users be able to set their own vehicle number?

  - Should users be able to set their own emergency number?

Action Items

- Justin:

  - Define data types for the fields in the entities

  - Update data models based on updates of entities

- Mauricio:

  - Remove UserStories-v1.0.0.md

- Backend should have todo and scheduler issues and points assigned

# Next Meeting Agenda Items

- 59 Frontend Points left for Todo

- 43 Frontend Points for Scheduler

- Sprint Log needs to be in next meeting Agenda