Patrol Shift Bid Scheduler

Sprint 2: 5/31 - 6/13

Tuesday, 06.02.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 4

- Work done:

  - Json data models

  - API docs

  - Roles & Permissions docs/issues

  - Position/Priority docs

  - Scheduling Queue docs

- Work to do:

  - A lot more docs

- Problems: ❌

Steven Wang, Senior, Backend Developer
Hours Worked: 7

- Work done:

  - Fixed some issues with models/controller

- Work to do:

  - Continue debugging tests/controllers

- Problems:

  - Issue with running tests for model/controller/routing

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 2.5

- Work done: Worked with Steven to fix issues regarding putting tasks and tasklists together, migrations, routes, and tests.

- Work to do: Fix problem and write tests with the two parts now together

- Problems: Issue with the relationship

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.5

- Work done:

  - Worked on my backlogs and missed previous meeting(s).

- Work to do:

  - Task Models, Routes

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 1

- Work done:

  - No API Integration ver of Task CRUD is done

- Work to do:

  - API Integration and Testing for Task CRUD

  - CSS Cleanup on Task CRUD

  - UI / UX Wireframe

- Problems:

  - Blocked: API for Tasks

Victor Suarez, Capstone 1, Frontend
Hours Worked: 15 mins

- Work Done: not much before

- Work to do: Todo API stuff

- Problems: I think the list / task API server side is not done yet

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 2

- Work done:

  - Field validation works properly for registration form

  - A JSON object was also made for the registration form

    - Still need to actually use the registration API

  - Worked on the login form

- Work to do:

  - Finish the forms

- Problems:

  - Not sure how the registration API works

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 0.5

- Work done: Agenda for this meeting

- Work to do: Authentication Action and Reducers

- Problems: None

# Sprint 2 log: 112 points

To-do & In Progress
Todo Project: 59 + 24 (IP) = 83

Scheduler: 29 + 0 (IP) = 29

Done:

Todo Project: 0

Scheduler: 0

Burndown Charts

# Agenda

## Standup

## Last Meeting Follow-up

- Justin:

  - Define data types for the fields in the entities

  - Update data models based on updates of entities

- Mauricio:

  - Remove UserStories-v1.0.0.md

- Backend should have todo and scheduler issues and points assigned

## New Business

- Get the Sprintlog numbers

- Review Doc updates

- Frontend/Backend Breakout

Breakout Meetings

- Backend: coverage testing, debugging, model binding, validation

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items