Patrol Shift Bid Scheduler

Sprint 2: 5/31 - 6/13

Wednesday, 06.03.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2

- Work done:

  - Auditable trait

  - Code review

- Work to do:

  - Stories for scheduler

- Problems: 🚫

Steven Wang, Senior, Backend Developer
Hours Worked: 2

- Work done:

  - Begin request validation methods

  - Completed PR merging backend/item branch to dev

- Work to do:

  - Create documentation API for todo and finish request validation methods

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 4

- Work done: Improve tasklist tests, mashed some bugs, sent PR closing issues, start documenting API, working on request rules

- Work to do: Finish documenting API, Finish requests

- Problems: nah

Sohail Monga, Senior, Backend Developer
Hours Worked: 2.0

- Work done:

  - Had a few things left to learn about PHP but now done

- Work to do:

  - Still Working on Task models, Routes, requests

- Problems:

  - Not yet

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3

- Work done:

  - Finish Task CRUD styling.

  - Finish Testing for TaskItem

  - In-Progress Testing for ListPage

- Work to do:

  - Finish TaskItem to the best that I can

  - List CRUD Tests (Gonna try the TDD mindset since I realized I’ve been doing it reversed the whole time xD)

- Problems:

  - Blocked: API for TaskItem

  - Blocked: Jest Question for TaskItem

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3

- Work done: Finished Login & Logout API functions

- Work to do: The rest of the API functions

- Problems: Is the rest of the API implemented in the backend?

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3

- Work done:

  - Looked into JEST testing with Enzyme

  - Created some test cases for the Registration form

- Work to do:

  - Need to create the remaining test cases for the Registration and Login form

- Problems:

  - Still need registration and login action

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 4

- Work done:

  - registration action

  - Removed doc

- Work to do:

  - login / logout action

- Problems:

  - Blocked by login / logout api

# Sprint 2 log

To-do & In Progress
 Project: 59 + 24 (IP) = 83

Scheduler: 29 + 0 (IP) = 29

Done:

Todo Project: 0

Scheduler: 0

Burndown Charts

Velocity: -10

Velocity: -12

# Agenda

## Last Meeting Follow-up

- Remove UserStories-v1.0.0.md (Review PR)

## New Business

- Standup

- Reviews & Point Updates

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items