Patrol Shift Bid Scheduler

Sprint 2: 5/31 - 6/13

Thursday, 06.04.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2

- Work done:

  - Scheduler stories

  - Fixes for todo

- Work to do:

  - Stories, stories and stories

- Problems: 🚫

Steven Wang, Senior, Backend Developer
Hours Worked: 2

- Work done:

  - Worked on API Documentation

  - Worked on http Requests for tasks

- Work to do:

  - Complete API documentation

- Problems: N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 1

- Work done: API Doc, Request Validation

- Work to do: Commit

- Problems: how do you rotate text in MS Paint

Sohail Monga, Senior, Backend Developer
Hours Worked: 3

- Work done: Req Validation, documentation.

- Work to do: Recheck and commit my work (need to find any errors before)

- Problems: Possible errors may arise when I am done and finalizing

Shanna Sit, Capstone 1, Frontend
Hours Worked: 2

- Work done:

  - Testing & Styles for Task CRUD should be done

- Work to do:

  - Task CRUD API Integration

  - Begin on List CRUD

  - UI / UX Wireframe

- Problems:

  - Jest Question

  - Blocked: Task CRUD API

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3

- Work done: List API

- Work to do: Finish Task API & Test them both

- Problems: None

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3

- Work done:

  - Created tests for both Login and Register forms

- Work to do:

  - Need to use API with Login and Register forms

  - Need to test API function calls for both forms

  - Need to learn how to mock function calls

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked:

- Work done: Auth-actions

- Work to do: setup auth for todo

- Problems: None

Sprint 2 log

To-do & In Progress

Project:

- Sprintlog: 18

- IP: 23

- Review: 3

- Done: 32

- Total: 76 – 32 = 44

Scheduler: 29 + 0 (IP) = 29

Done:

Todo Project: 0

Scheduler: 0

Burndown Charts

# Agenda

## Last Meeting Follow-up

## New Business

- Standup

- Reviews & Point Updates

Breakout Meetings

- Backend:

- Frontend:

  - Jest / Testing

  - Auth Actions on components

# Notes

Action Items

# Next Meeting Agenda Items