Patrol Shift Bid Scheduler

Sprint 2: 5/31 - 6/13

Friday, 06.05.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked:

- Work done:

  - Code review with Jer-bear

  - Scheduler user stories

- Work to do:

  - Stories

- Problems: Way too many stories

Steven Wang, Senior, Backend Developer
Hours Worked: 5

- Work done:

  - Submitted PR for API Documentation for Tasks

  - Started Reviewing for Scheduler

  - Worked on complete value testing for the PR

- Work to do:

  - Continue looking over scheduler

- Problems:

  - PR Test issue regarding complete value

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 3

- Work done: API Doc, TasklistRequest

- Work to do: Fix

- Problems: PR test oof (just found the problem lol)

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.0

- Work done: N/A

- Work to do: Still working on yesterday’s work

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 2

- Work done:

  - Banged my head against the wall with TS Prop-types

  - List CRUD

- Work to do:

  - Finish Home Page stuff

  - Finish UI/UX Wireframe

- Problems:

  - Less progress than expected due to less code time today (will make up for it in weekends)

  - Auth-Actions breaking NPM Start

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3

- Work done: Redid the Auth APIs in TS

- Work to do: Redo the List and Task APIs in TS and test them

- Problems: CI is failing because of tests other than mine

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3

- Work done:

  - Learned typescript

  - Migrated my code over to typescript

- Work to do:

  - Complete forms

  - Work on ListPage

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 4

- Work done:

  - PM: Points form and chart setup

  - Migrated project to TypeScript

  - Learning TypeScript

- Work to do:

  - AuthActions in TypeScript

  - Setup components with Redux

  - Connect with APIs

- Problems:

  - Learning TypeScript

Sprint 2 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

  - Typescript

  - Auth Actions

# Notes

Action Items

# Next Meeting Agenda Items