Patrol Shift Bid Scheduler

Sprint 2: 5/31 - 6/13

Wednesday, 06.08.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 1

- Work done:

  - Scheduler stories

- Work to do:

  - Scheduler stories

- Problems: ❌

Steven Wang, Senior, Backend Developer
Hours Worked:

- Work done: ❌

- Work to do: ❌

- Problems: ❌

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 4

- Work done: Killed zombie test, defined skills controller and request

- Work to do: Good question

- Problems: this document says my last name is misspelled

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.0

- Work done: N/A

- Work to do: Will know today

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 4

- Work done:

  - Wireframe Complete:

    - https://xd.adobe.com/view/30727640-f0e0-4518-6871-fd2d0e8bb0ec-4643/

  - List Add + Delete WIP

- Work to do:

  - List Add + Delete once bug fixed

  - Prototype Design

- Problems:

  - Blocked: Redux Bug ; _ ;

  - Blocked: Usual Task API

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3

- Work done: Updated tests to TS, updated List and Task PR to TS

- Work to do: Tests PRs with the server code

- Problems: None ATM

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 2

- Work done:

  - Learned more about React

- Work to do:

  - Finish the forms

  - ListPage

- Problems:

  - Still blocked on my tasks to finish the forms

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked:

- Work done: Testing register action / reducer

- Work to do: Write tests for actions / reducers

- Problems: None.

Sprint 2 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

  - Suggestion: Because each member needs 15 points per a sprint, should we adjust the points count?

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items