Patrol Shift Bid Scheduler

Sprint 2: 5/31 - 6/13

Wednesday, 06.09.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2

- Work done:

  - Stories

  - Todo auth error codes

  - Scheduler calendar edit wireframe components

- Work to do:

  - Stories

- Problems: ❌

Steven Wang, Senior, Backend Developer
Hours Worked:

- Work done: ❌

- Work to do: ❌

- Problems: ❌

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 1

- Work done: Position User Stories

- Work to do: Probably More User Stories

- Problems: ?

Sohail Monga, Senior, Backend Developer
Hours Worked: 3.5

- Work done: Was having issues with php concepts, so learning more about it. And skills Controller User Stories

- Work to do: I need to elaborate and give a better description and probably add more stories (possibly).

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 5

- Work done:

  - UI / UX Wireframe (Not-Tested)

    - https://xd.adobe.com/view/30727640-f0e0-4518-6871-fd2d0e8bb0ec-4643/

- Work to do:

  - UI / UX Wireframe

- Problems:

  - Blocked: Task API

  - Blocked: Auth-actions bug

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3

- Work done: Integrated the integration....

- Work to do: Test Task and List APIs

- Problems: None

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 2

- Work done:

  - Worked on component type definitions

- Work to do:

  - More component type definitions

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 4

- Work done:

  - Integrating team’s work

  - Fixing register/login/logout

  - Started routing again

- Work to do:

  - Redux on ListPage

- Problems:

  - None

Sprint 2 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

- 9 dots

  - Administration

  - Select a Schedule (highlight if it’s your turn)

  - Daily Schedule (today)

  - Help

- Sidebar

  - Administration

    - Users

    - Positions

    - Skills

    - Schedules

  - Schedule

    - New schedule

    - Filter schedules

  - User

    - Profile/edit

    - My schedule

Action Items

# Next Meeting Agenda Items