Patrol Shift Bid Scheduler

Sprint 2: 5/31 - 6/13

Wednesday, 06.10.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 3

- Work done:

  - Wireframe

- Work to do:

  - Stories

  - Wireframe walkthrough video

- Problems: XD plz

Steven Wang, Senior, Backend Developer
Hours Worked: 0

- Work done: N/A

- Work to do: N/A

- Problems:

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 2

- Work done: Went over user stories and reviewed authorization

- Work to do: stuff (help with stories, more planning planning planning I guess, maybe start on prototypes)

- Problems: what’s the deal with airplane peanuts?

Sohail Monga, Senior, Backend Developer
Hours Worked: 2.0

- Work done: Worked on User Stories

- Work to do: Practicing more PHP as It’ll help me later on with the project.

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 1

- Work done:

  - Reviewed wireframes given, took notes regarding clarification

  - Mingled with List Add and Delete

- Work to do:

  - Would like to take a crack at either the components or navigation docs in github projects post wireframe review after asking ofc

- Problems:

  - Took a break today to recalibrate, will be back and running tomorrow

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3

- Work done:

  - Fixed Task API

  - checked Task and List API against the backend team’s docs

  - Created User Stories as per the V1 file

- Work to do: Nav bar for todo I guess?

- Problems: Not sure

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 2

- Work done:

  - Worked on Component Type Definitions

  - Reviewed wireframes and wrote some comments

- Work to do:

  - Component Type Definitions once we determine the exact wireframe going with

  - Pages definitions

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked:

- Work done: wireframe, routing, redux

- Work to do: testing, finish integration

- Problems: None

Sprint 2 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

- Wireframe

- Clarify remaining planning

Breakout Meetings

- Backend:

- Frontend:

  - Code integration progress report

# Notes

- Pages

  - Login Page (contains login form)

  - Daily Roster (Schedule for the current day)

  - Time Slot Details

  - Edit Time Slot

  - Edit Schedule

  - Manage Schedules

  - Create Schedule

  - Select Time Slot

  - Manage Positions

  - Manage Skills

  - Create Positions

  - Create Skills

  - Manage Users

  - User Profile

  - Create/Edit User

  - Calendar View (for v2)

  - Reset Password

    - Notification OR

    - Email link > This page

Action Items

# Next Meeting Agenda Items

- Review

  - Pages

  - Components

  - Nav Map

- Plan of Action for Scheduler