Patrol Shift Bid Scheduler

Sprint 2: 5/31 - 6/13

Thursday, 06.011.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 1

- Work done:

  - Notes stories

  - Some wireframe stuff

- Work to do:

  - 🤷️

- Problems: ❌

Steven Wang, Senior, Backend Developer
Hours Worked:

- Work done: ❌

- Work to do: ❌

- Problems: ❌

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 1

- Work done: reviewed what I missed yesterday, checked user stories, refreshed myself on the controller stuff

- Work to do: ?

- Problems: ?

Sohail Monga, Senior, Backend Developer
Hours Worked: 2.0

- Work done:

  - Done with User stories, PHP learning

- Work to do: N/A

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 2

- Work done:

  - Component Type Definitions w Nathan

  - Looked into Navigation

- Work to do:

  - Update version 1.0 docs to match wireframe

  - Update entities doc to match wireframe

- Problems:

  - Grade is MIA

Victor Suarez, Capstone 1, Frontend
Hours Worked: however long meetings run

- Work done: Gave some thought to nav bar, no idea how to start, looking into it

- Work to do: not much until I figure nav

- Problems: React routing?

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 2

- Work done:

  - Worked on component type definitions with lots of help from Shanna

- Work to do:

  - Pages but a lot of the information from the component definitions can transfer over

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 1

- Work done: Planning

- Work to do: Integration

- Problems: None

Sprint 2 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

- PO Meeting

Breakout Meetings

- Backend:

- Frontend:

  - Review

    - Pages

    - Components

    - Nav Map

  - Integration

    - Routing and Redux

    - Stub data in store vs pages/components

  - Plan of Action for Scheduler

    - API / Store / Routing / Basic Pages: Victor / Mauricio

    - Reusable Components: Shanna / Nathan

# Notes

Action Items

- Wireframe presentation

# Next Meeting Agenda Items