Patrol Shift Bid Scheduler

Sprint 2: 5/31 - 6/13

Friday, 06.12.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked:

- Work done:

- Work to do:

- Problems:

Steven Wang, Senior, Backend Developer
Hours Worked: 2

- Work done: Review of video recordings for the week

- Work to do: Continue Review of videos and php

- Problems: N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked:

- Work done:

- Work to do:

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 2

- Work done: Planning, User Stories, Php (now fully done)

- Work to do: N/A

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3

- Work done:

  - Navigational Chart

  - Page Component Definitions

- Work to do:

  - Page Component Definitions

  - Updating old documentation (didn’t get to that properly)

- Problems:

  - N/A

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3

- Work done: Fixed Task and List APIs

- Work to do: Start going over Scheduler API stuff

- Problems: None

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3

- Work done:

  - Worked on component definitions

- Work to do:

  - More component definitions

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 3

- Work done: Wireframe presentation

- Work to do: Integration of Todo

- Problems: None

Sprint 2 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Agenda

New Business

- Review Presentation with PO

- Standup Retrospective

Retrospective

- What went right?

  - Wireframe

  - Planning, lots of docs!

  - Shorter meetings

  - Github Projects > Trello

  - Simple project:

    - Small sale tech setup

    - Practice with tech stack

    - Testing went well

- What went wrong?

  - Perhaps too much time on Todo?

  - Assignments had too many dependencies

  - Done more research before hopping into Typescript?

  - Mutual dependencies

    - Lists and task list

  - Started routing early (Routing before State, should’ve been state first)

- What could be improved?

  - Should’ve started state first (Shape of data first)

  - Assignments

  - Backend

# Notes

- PO Notes

  - Design

    - Daily Roster: Position column not necessary (unit number defines this already)

    - Color code by shift

    - 3 Shifts

      - A Shift:

        - Light blue: 0500 – 1300

        - Dark Blue: 0600 – 1400

      - B Shift

        - Light Red: 1300 – 2100

        - Dark Red: 1400 – 2200

      - C Shift

        - Light Yellow: 2100 – 0500

        - Dark Yellow: 2200 - 0600

      - 6 colors, 2 per shift

  - User workflow

  - Admin workflow

Action Items

- Add Shifts to wirferame

  - Defaults

  - Color picker

- Confirm Data model

  - Define State for front end > Backend API

  - FE: API Input objects and output objects

# Next Meeting Agenda Items