Patrol Shift Bid Scheduler

Sprint 3 of 5: 6/14 - 6/27

Tuesday, 06.15.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2

- Work done: 13 Story Points

  - Notes Controller 8

  - Notes Policy 3

  - Notable Trait

  - Notes Controller Tests

  - Auditable Trait 2

  - Auditable Tests

- Work to do: 8 Story Points

  - User image storage 8

- Problems: ❌

Steven Wang, Senior, Backend Developer
Hours Worked: 2

- Work done:

  - Planning models and controllers for positions

  - Reviewed the database structure for positions

- Work to do:

  - Start creating the models/controllers for positions

- Problems: N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 3

- Work done: Personal planning for implementing the schedule controller, reviewed controllers from the todo application so I don’t make the same mistakes.

- Work to do: Start implementation of the schedule controller

- Problems: None.

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.5

- Work done:

  - Branches, planning on “Skills”, I should start within a few days and hope to be done by Sunday.

- Work to do:

  - Implementation.

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 4

- Work done:

  - Finish Page Definitions

  - Looked into Material-UI

- Work to do:

  - Review Page Definitions

  - Begin Prototype

- Problems:

  - N/A

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3

- Work done: Defined Result Type, started on API fns

- Work to do: Finish API fns, do types, then impl

- Problems: None

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3

- Work done:

  - Component Type Definitions

- Work to do:

  - Component Type Definitions

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked:

- Work done: Documentation reviews, documentation, planning notes

- Work to do: Central store setup, routing, reviews

- Problems: None

Sprint 2 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

- (Justin) Review TS type defs for models with frontend

- (Justin) Review how the forgotPW process works.

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items