Patrol Shift Bid Scheduler

Sprint 3 of 5: 6/14 - 6/27

Wednesday, 06.17.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2

- Work done: 11 Story Points

  - Auditing 3

  - User Image Storage 8

- Work to do: 🤷🏻‍♂️

- Problems: ❌

Steven Wang, Senior, Backend Developer
Hours Worked: 4

- Work done:

  - Worked on CRUD PositionController

  - Worked on Routing and request

- Work to do:

  - Continue working on controller

  - Make tests to make sure it works

- Problems: N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 1

- Work done: Setup, start on schedule controller

- Work to do: finish schedule controller

- Problems: docker problems apparently

Sohail Monga, Senior, Backend Developer
Hours Worked: 2

- Work done:

  - started working on Skills Controller

- Work to do:

  - More work needed, will contact teammates if issues come up

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3

- Work done:

  - Finish Page Comp Definitions

  - Fixed Nav Chart

  - UI / UX Prototype

- Work to do:

  - UI / UX Prototype

- Problems:

  - N / A

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3

- Work done: More API func stuff

- Work to do: Finish API functions and types

- Problems: None

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 4

- Work done:

  - Worked on Component Type Definitions all day

- Work to do:

  - Almost done, will be done by the end of today.

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 2

- Work done: Meeting notes

- Work to do: Central store, pages, routing

- Problems: None

Sprint 2 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items