Patrol Shift Bid Scheduler

Sprint 3 of 5: 6/18 - 6/27

Thursday, 06.18.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2

- Work done: 21 points

  - User Policy 3

  - Delete User 3

  - Edit User 3

  - Show User 2

  - Create User 3

  - User kanban 5

  - List users 3

- Work to do:

  - Timeslot API

- Problems: 🕷

Steven Wang, Senior, Backend Developer
Hours Worked: 2

- Work done: Continued with controller work for positions

- Work to do: Continue working on tests

- Problems: N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 4

- Work done: Fix docker problems, CRUD schedules

- Work to do: Finish CRUG schedules, do requests, authorization, routes, and tests

- Problems: my mouse broke

Sohail Monga, Senior, Backend Developer
Hours Worked: 2

- Work done: Working on Skils CRUD

- Work to do: Continue and finish work, and move on to other things.

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3

- Work done:

  - Adjusted the PRs

  - Did UI / UX Prototype

- Work to do:

  - UI / UX Prototype

- Problems:

  - N/A

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3

- Work done: Detailed the Functions, now to detail the types

- Work to do: Detail all the API types and refine the Fn defs to match, the impl

- Problems: Nothing that wasn’t solved by a quick chat

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 2

- Work done:

  - Finished component type definitions (I’m pretty sure everything’s there)

- Work to do:

  - Idk yet

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 3

Story Points: 3

- Work done: Store docs & diagram

- Work to do: Redux types, basic pages, routing

- Problems: None

Sprint 2 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items