Patrol Shift Bid Scheduler

Sprint 3 of 5: 6/14 - 6/27

Friday 06.19.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 1
Story Points Assigned: ♾
Story Points Done: 0

- Work done:

  - Updated API docs (sorry Victor)

- Work to do:

  - ♾

- Problems: 0x00000000

Steven Wang, Senior, Backend Developer
Hours Worked: 4
Story Points Assigned:0
Story Points Done:0

- Work done:

  - Finished Controller for positions

- Work to do:

  - Tests for position controller

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 3
Story Points Assigned:
Story Points Done:

- Work done: CRUD Schedule controller, requests

- Work to do: Route, test

- Problems: no

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.5
Story Points Assigned:
Story Points Done:

- Work done: (Currently doing) CRUD skills

- Work to do: Remaining Skills

- Problems:N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: ~3
Story Points Assigned: 26 
Story Points Done: 5

- Work done:

  - UI / UX (The Justin Nav Bug)

  - Material-UI Debugging

- Work to do:

  - UI / UX

- Problems:

  - Got sidetracked with a few bugs... so I forgot to update the prs... oops

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 29
Story Points Done: 0

- Work done: More API Type defs, and updating of Fn defs

- Work to do: Finish it all, should be done on Monday, then Impl time

- Problems: None Yet :)

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 1
Story Points Assigned: 6
Story Points Done: 3

- Work done:

  - Reviewed Pages pull request

- Work to do:

  - More component type definitions

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 4
Story Points Assigned: 26
Story Points Done: 3

- Work done: Store docs

- Work to do: Actions / reducers

- Problems: None

Sprint 2 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

- Prototype WIP Review

- API Questions / Types

  - Inconsistent naming, I.e “id” and “user_id”

  - Why doesn’t “Create_note” just return a user id?

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items