Patrol Shift Bid Scheduler

Sprint 3 of 5: 6/18 - 6/27

Monday, 06.22.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned: 0
Story Points Done: 13

- Work done:

  - Shifts

  - Time Slots

- Work to do:

  - Time Slots

  - Review API types

- Problems: ❌

Steven Wang, Senior, Backend Developer
Hours Worked: 1
Story Points Assigned: 16
Story Points Done: 0

- Work done:

  - Reviewed some php and policies

- Work to do:

  - Tests for Positions

- Problems: N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 3
Story Points Assigned: 22
Story Points Done: 0?

- Work done: Went over work done

- Work to do: Tests

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 5.0
Story Points Assigned:
Story Points Done:

- Work done: Almost Done with skills controller

- Work to do: one part of skill, and other leftover

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 0

- Work done:

  - UI / UX Mockup

  - Added URL for Justin’s Wireframe (and conquered Material-UI)

- Work to do:

  - UI / UX Mockup

  - Update Page Components to include required changes

- Problems:

  - Are changes required for navigation?

  - Update: Starting internship in July

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 29
Story Points Done: 0

- Work done: Made a PR for both 8 points tickets

- Work to do: Start API Impl

- Problems: None Yet

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 6
Story Points Assigned: 6 (feels like way more though)
Story Points Done: 3

- Work done:

  - Defined all components going to be used

  - Included links to external documentation (Material-UI stuff)

  - Included file names for each component

  - Lots of formatting changes

- Work to do:

  - Provide code examples for all component type definitions

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 6
Story Points Assigned: 26
Story Points Done: 3

- Work done: Basic pages routing and basic testing

- Work to do: Advanced testing, actions/reducers

- Problems: Actions/Reducers blocked by Frontend API

Sprint 3 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

- API docs complete?

- Prototype:

  - https://xd.adobe.com/view/00396f1f-c5cd-418f-456c-8bd77a2fc97b-7608/

Breakout Meetings

- Backend:

- Frontend:

  - Pages nav demo

  - Testing demo

  - Types review

# Notes

Action Items

# Next Meeting Agenda Items