Patrol Shift Bid Scheduler

Sprint 3 of 5: 6/18 - 6/27

Tuesday, 06.23.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 0
Story Points Assigned:
Story Points Done:

- Work done: ❌

- Work to do:

  - Time Slots

- Problems: 🕷

Steven Wang, Senior, Backend Developer
Hours Worked: 11
Story Points Assigned: 16
Story Points Done: 0

- Work done:

  - Completed Position Policy Tests

  - Worked on Position Controller Tests

- Work to do:

  - Continue Position Controller Tests

- Problems:

  - Uhh soon

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 2.5
Story Points Assigned:
Story Points Done:

- Work done:  CRUD Tests, Policy Tests, Fix bug in my controller

- Work to do: Make tests great again

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.0
Story Points Assigned:
Story Points Done:

- Work done: Same as yesterday’s (most of the skills part).

- Work to do: API, Rest of skills part

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 8

- Work done:

  - UI / UX Adjustment

  - Page-Components (Adjustments from last request)

  - Navigation Adjustments

- Work to do:

  - Finish UI / UX

- Problems:

  - N/A

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 29
Story Points Done: 0

- Work done: PRs made and updated as requested

- Work to do: Get the API impl done

- Problems: Still waiting on acceptance for Doc PRs

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 2
Story Points Assigned: 6
Story Points Done: 3

- Work done:

  - Wrote some example code for some components

  - Got somewhat familiar with Material-UI

- Work to do:

  - More example code

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 2
Story Points Assigned: 26
Story Points Done: 3

- Work done: Added missing Shift and ResetPassword Pages

- Work to do: Central Store, connect pages to store, finalize routing

- Problems: None

Sprint 2 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

- Prototype check in

  - URL: https://xd.adobe.com/view/00396f1f-c5cd-418f-456c-8bd77a2fc97b-7608/

Breakout Meetings

- Backend:

- Frontend:

  - Components Check in

# Notes

Action Items

# Next Meeting Agenda Items