Patrol Shift Bid Scheduler

Sprint 3 of 5: 6/18 - 6/27

Wednesday, 06.24.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 1
Story Points Assigned: 🤷🏻‍♂️
Story Points Done: 0

- Work done:

  - Time Slots

- Work to do:

  - Time Slots

- Problems: DMV

Steven Wang, Senior, Backend Developer
Hours Worked: 3
Story Points Assigned: 16
Story Points Done: 0

- Work done: Worked on Position controller

- Work to do:

  - Write test for position controller

  - Continue working on position controller

- Problems: N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned:
Story Points Done:

- Work done: made some changes to controller and tests

- Work to do: more fixing, more tests

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 2.0
Story Points Assigned:
Story Points Done:

- Work done: Some work done on fixing.

- Work to do: Ran into problems, need to fix them

- Problems: Fix the problems in different parts.

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 13

- Work done:

  - Finished UI / UX

    - https://xd.adobe.com/view/00396f1f-c5cd-418f-456c-8bd77a2fc97b-7608/

  - Changed Points for Pages to properly reflect its work

- Work to do:

  - Make last adjustments to UI / UX + any other requested adjustments

- Problems:

  - Saw Navigation moved back to in progress but no comments?

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 13
Story Points Done: 16

- Work done: Began implementing API

- Work to do: Finish Implementing API

- Problems: None

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 16
Story Points Done: 3

- Work done:

  - Example code for component type definitions

- Work to do:

  - More example code

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 2
Story Points Assigned: 26
Story Points Done: 3

- Work done: Reviews, meeting notes

- Work to do: Basic pages, routing

- Problems: None

Sprint 2 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items