Patrol Shift Bid Scheduler

Sprint 3 of 5: 6/18 - 6/27

Thursday, 06.25.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned: 9001
Story Points Done: 21

- Work done:

  - Time Slots

- Work to do:

  - Queue and Emails

- Problems: n/a

Steven Wang, Senior, Backend Developer
Hours Worked: 3
Story Points Assigned: 16
Story Points Done: 0

- Work done:

  - Worked on positions controller

- Work to do:

  - Work on positions tests

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 1
Story Points Assigned:
Story Points Done:

- Work done: Made changes that were discussed last meeting

- Work to do: uh, more tests

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 2.0
Story Points Assigned:
Story Points Done:

- Work done: SkillsController, and other things done

- Work to do: API, tests, some changes if needed

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 13

- Work done:

  - UI / UX:

    - https://xd.adobe.com/view/00396f1f-c5cd-418f-456c-8bd77a2fc97b-7608/

- Work to do:

  - Finish (& push) necessary adjustments

- Problems:

  - Note for UI / UX:

    - Click on the title Daily Roster will take you to the logout page.

    - Click on user icon in Daily Roster will take you to User Profile.

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 13
Story Points Done: 16

- Work done: More API work

- Work to do: Finish API work

- Problems: still nothing

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 16
Story Points Done: 3

- Work done:

  - More example code for components

- Work to do:

  - Finish example code for components

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 3

- Work done: Reviews

- Work to do: Actions/Reducers/Selectors, Routing

- Problems: None

Sprint 3 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

- Prototype Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items