Patrol Shift Bid Scheduler

Sprint 4 of 5: 6/28 - 7/11

Tuesday, 06.30.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 
Story Points Assigned:
Story Points Done:

- Work done:

- Work to do:

- Problems:

Steven Wang, Senior, Backend Developer
Hours Worked: 7
Story Points Assigned: 42
Story Points Done: 16

- Work done:

  - Completed Positions Tests

- Work to do:

  - Start Planning for enforcing password resets

  - Start Planning for Copy Schedule

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 3
Story Points Assigned: 26
Story Points Done:

- Work done: Personal planning of the implementation of my assigned tasks

- Work to do: More planning of logic

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 2.5
Story Points Assigned:
Story Points Done:

- Work done:

  - API, Some tests (part of backlogs)

  - Written description and some research done for current sprint log.

- Work to do:

  - Tests, then Pull Request to review work. (for backlogs)

  - Start planning (Logic, Implementation tests) for selection stalled.

  - Start planning (logic, Implementation tests) for priority determination for user.

  - After planning, write/plan a proper way to start working on the points.

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: ~50
Story Points Done:

- Work done:

  - Updated Images (Made PR that needs to be pulled)

  - Adapted to the way redux and actions are done

  - Finished 90% of Create Positions Page (Missing Material-UI and redirect after submit)

- Work to do:

  - Finish Create Positions

  - Update docs for Edit and Manage Positions

  - Start Edit and Manage Positions (will do testing after I accommodate myself to the code first)

- Problems:

  - When using Material-UI:

    - Outlined variant for textboxes

    - Primary for buttons (secondary for delete features)

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 0

- Work done: API

- Work to do: Moar API

- Problems: No stumbles yet

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 27
Story Points Done: 3

- Work done:

  - Made PR containing frontend CI workflow

  - Worked on documentation for components to reflect prototype

- Work to do:

  - Login, Forgot Password, Reset Password pages

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 3
Story Points Assigned: 
Story Points Done: 13

- Work done: Basic pages, basic actions/reducers

- Work to do: Alot

- Problems: Limited time

Sprint 4 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items